- SOUTHERN POWER DISTRIBUTION COMPANY OF TELANGANA LIMITED

Name of the Work:  Consultancy charges for preparation of Layout drawing,          Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11KV Substation, Jammigadda in Suryapet in Suryapet Circle.

BID No. SE/Operation/Suryapet,

Tender Notification No.  01 /2023-24

Specification No. 02/2023-24.

Phone No: 8331019371

SD/-

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

SOUTHERN POWER DISTRIBUTION COMPANY OF TELANGANA LIMTIED

Tender Notice

Tender Notice No: 01 /2023-24 of SE/Operation/Suryapet, Specification No.02/2023-24

Tenders are invited by the under signee for the works of “Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”.

For the detailed specifications, eligibility criteria and other terms and conditions etc may be downloaded from the web site www.tssouthernpower.com. for further details. Please contact SE/Operation/Suryapet.  Last date for sale of tender is 26.07.2023 and tender opening date on 26.07.2023.

SD/-

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

0

S             SOUTHERN POWER DISTRIBUTION COMPANY OF TELANGANA LIMITED

Office of the,

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

Proceeding No.        SE/Op/Suryapet/F.TN. 01/2023-24/D.No.      /23-24, Dt:

Sealed Tenders are invited from Civil Contractors / Firms for the following work up to 3:00 PM on 26.07.2023. The tenders will be opened at 04.00 PM on 26.07.2023 in presence of Superintending Engineer/Operation and renderers or their authorized representatives in the O/o Superintending Engineer/Operation, Suryapet.

| S. No. | Specification No. | Name of the work | Approx. value of work | EMD to be paid | Period of Completion |
| --- | --- | --- | --- | --- | --- |
| 1 | Specification No. 02 / 2023-24 of SE/ Operation/ Suryapet/ TSSPDCL | Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle. | Rs.2,94,954.00 /-(including GST@18%) | Rs. 5,000 /- | 4 Months |

| 2 | Last Date of receipt of tenders | 26.07.2023 up to 3.00 PM |
| --- | --- | --- |
| 3 | Date & Time of opening the tender | 26.07.2023 at 4.00 PM |
| 4 | Cost of Tender Specification (including GST) | Rs. 600/- |
| 5 | The cost of tender specification and EMD shall be remitted by way of Demand Draft drawn in favour of Accounts Officer (Exp)/Operation circle/TSSPDCL/Suryapet. |  |
| 6 | Only those firms who comply with the following conditions shall apply for tender schedules: The minimum qualification requirements that the bidder should satisfy for execution of work are to be indicated in detail in the technical specification. The following are the qualification requirements. a) Copy of Firm registration issued by the Registrar of Companies or Copy of contractor’s valid registration certificate with any TS State or Central Government Departments and undertakings including registration of TSSPDCL, TSNPDCL, TSTRANSCO or TSGENCO (WORKS). b) The Bidder should have achieved an annual financial turn over equal to 100% of the value of the works proposed in the bid specification in any Government organization in any one year during the last five financial years. c) The bidder should have executed 100% quantity of similar nature of works (as mentioned in bid document) in any Government organization to that proposed in the bid specification in any consecutive 12 months period during last five financial years. d) The Bidder should produce evidence from its bankers that it has required (50% of the estimated value of Bid) liquid / credit facilities necessary to perform the contract / solvency) issued not earlier than 12 months prior to the date of bid opening e) E.M.D. to be paid by way of Crossed Demand Draft for 2% of bid estimate value drawn in favour of Accounts Officer (Exp), TSSPDCL, Suyapet or BG issued by a Nationalized Banks/Scheduled Bank in favour of the Accounts Officer (Exp), TSSPDCL, Suyapet and shall cover a period over and above the period of bid validity along with bids. f) Bids from Joint ventures are not preferred. g) Self Declaration towards the genuineness of the certificates |  |
| 7 | All tenders must be accompanied by the Bid Security shall be delivered to the following address O/o Superintending Engineer/Operation/Suryapet, Suryapet, Near Eenadu office, Jammigadda, Suryapet District, Telangana State, 508213. |  |
| 8 | The under signed reserves the right to reject any or all tenders without assigns any reasons thereof. |  |

SD/-

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

#### CONTENTS

INVITATION FOR BIDS (IFB)

- SECTION – 1 : INSTRUCTIONS TO BIDDERS (ITB)

2     SECTION – 2 : FORM OF BID, QUALIFICATION  INFORMATION AND LETTER OF

ACCEPTANCE

- SECTION – 3 : a) GENERAL CONDITIONS OF CONTRACT

b) SUPPLEMENTAL CONDITONS OF PS APSS

c) SITE CONDITIONS

d) RULES FOR PROVISION OF HEALTH &

SANITARY ARRANGEMENTS TO WORKERS

- SECTION – 4 : CONTRACT DATA

- SECTION – 5 : TECHNICAL SPECIFICATIONS

- SECTION – 6 : SCHEDULE OF QUANTITIES AND PRICES

AND FOOT NOTE

- SECTION – 7 : FORMS OF SECURITIES

INVITATION FOR BIDS

LOCAL COMPETITIVE BIDDING FOR

Tender Notice No: 01/2023-24 of  SE/Operation/Suryapet, Specification No. 02/23-24

TSSPDCL, Suryapet invites sealed bids from eligible bidders to bid for the work of“Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”. Bidders are advised to note the minimum qualification criteria specified in clause 3 of the Instructions to Bidders to qualify for the award of Contract.

| S. No | Description of work | Approximate cost In Rs. | Bid security in Rs. |
| --- | --- | --- | --- |
| 1. | Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle. | Rs. 2,94,954.00 /- | Rs. 5,000/- |

1.	Bids must be accompanied by bid security of the amount specified for the work in the table. Bid security will have to be in any one of the forms as specified in the bidding document and shall have to be valid for 120 days from the date of opening of bid.

2.  	Bid must be delivered to the Superintending Engineer/Operation/  Suryapet on or before 15-00 Hours on 26.07.2023 and will be opened on 26.07.2023 at 16-00 hours, in the presence of the bidders who wish to attend.  If the office happens to be closed on the date of receipt of the bids as specified, the bids will be received and opened on the next working day at same time and venue.

3.         Other details can be seen in the bidding documents.

4.	Submission of Bids:

Bids shall be in one part must contain full details of Technical Particulars, Commercial terms and conditions and Bid Security. The DD details of the bid security shall be super scribed on the envelope, Bid Contains the details of quantities and their estimated values and other relevant information in accordance with schedule-A and FOOT NOTE.

Bid shall be furnished in separate sealed covers super scribing specification No., Bid Validity, Bid Security validity, Address of the Bidder etc., with all particulars mentioned in the Bid.

Not with standing anything stated above, TSSPDCL reserves the right to assess bidders capability to perform the contract should the circumstances warrant such assessment in overall interest of TSSPDCL. In this regard the decision of TSSPDCL is final.

SD/-

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

# SECTION 1

# INSTRUCTIONS TO BIDDERS (ITB)

# SECTION 1 : INSTRUCTIONS TO BIDDERS

Table of Clauses

A.  	GENERAL

1.	Scope of Bid

2.	Eligible Bidders

3.	Qualification of the Bidder

4.	Cost of Bidding

5.	Site Visit

## BIDDING DOCUMENTS

6.	Content of Bidding

Documents

7.	Clarification of Bidding

Documents

8.	Amendment of Bidding

Documents

## PREPARATION OF BIDS

09.	Language of Bid

10.	Documents comprising the

Bid

11.	Bid Prices

12.	Currencies of Bid and

Payment

13.	Bid Validity

14.	Bid Security

15.	Alternative Proposals

16. 	Format and Signing of Bid

D.	SUBMISSION OF BIDS

17.	Sealing and Marking of Bids

18.	Deadline for Submission of Bids

19.	Late Bids

20.	Modification and Withdrawal                 of Bids

## BID OPENING AND EVALUATION

21.	Bid Opening

22.	Process to be Confidential

23.	Clarification of Bids

24. Examination of Bids and

Determination of Responsiveness

25.	Correction of Errors

26.	Evaluation and Comparison                    of Bids

## F.      AWARD OF CONTRACT

27.	Award Criteria

28. Employer’s Right to Accept any        Bid and to Reject any or all Bids

29.	Notification of Award & signing        of Agreement

30.	Performance Security

31.	Corrupt or Fraudulent Practices

A. GENERAL

- SCOPE OF BID

  - The TSSPDCL (referred to as Employer in these documents) invites bids for the construction of works (as defined in these documents and referred to as “the works”) detailed in the table given in IFB.  The bidders should submit bids for the works detailed in the table given in IFB.

  - The successful bidder will be expected to complete the works by the intended completion date specified in the Contract data.

- ELIGIBLE BIDDERS

  - This Invitation for Bids is open to all bidders.  Any materials, equipment, and services to be used in the performance of the Contract shall have their origin in India.

  - All bidders shall provide in section 2, Forms of Bid and Qualification Information, a Statement that the bidder is not associated, nor has been associated in the past, directly or indirectly, with the Consultant or any other entity that has prepared the design, specifications, and other documents for the Project or being proposed as project Manager for the Contract.  A firm that has been engaged by the Borrower to provide consulting services for the preparation or supervision of the works, and any of its affiliates shall not be eligible to bid.

  - Government-owned enterprises in the Employer’s country may only participate if they are legally and financially autonomous, operate under commercial law and are not a dependent agency of the Employer.

  - Bidders who are under a declaration of ineligibility for corrupt and fraudulent practices issued by TSSPDCL in accordance with sub-clause 32.1 are not eligible.

- QUALIFICATION OF THE BIDDER

3.1	All bidders shall provide in Section 2, Forms of Bid and Qualification Information, a preliminary description of proposed work method and schedule, including drawings and charts, as necessary.

  - All bidders shall furnish the following information and documents with their bids in Section 2 compulsory. Otherwise the bids will be evaluated based on the information available in the bid.

- Copies of original documents defining the constitution or legal status, place of registration, and principal place of business, written power of attorney of the signatory of the Bid to commit the Bidder.

- Total monetary value of construction work performed for each of the last five years.

- Experience in works of a similar nature and size for each of the last five years, and details of works under way or contractually committed; and clients who may be contacted for further information on those contracts;

- Major items of construction equipment proposed to carry out the Contract;

- Qualification and experience of key site management and technical personnel proposed for the Contract;

- Reports on the financial standing of the Bidder, such as profit and loss statements and auditor’s reports for the past five years;

- Evidence of adequacy of working capital for this contract (access to line(s) of credit and availability of other financial resources);

- Authority of seek references from the Bidder’s bankers;

- Information regarding any litigation, current or during the last five years, in which the Bidder is involved, the parties concerned, and disputed amount.

- Proposals for subcontracting components of the Works amounting to more than 10 percent of the Contract Price; and

- The proposed methodology of construction, backed with their construction equipment planning and deployment, duly supported with broad calculations and quality control procedures proposed to be adopted, justifying their capability of achieving the completion of work as per milestones specified within the stipulated period of completion.

- Financial turnover should be supported by Income Tax return submitted to the Income tax Department by the bidder.

3.3	i)	BIDS FROM JOINT VENTURES ARE NOT ACCEPTABLE.

ii)	The sub agencies can be appointed for execution by the principle bidderunder due approval of the Employer basing on the competence and capacity of such proposed sub agency.

3.4 A.	To qualify for award of the contract,

The following certificates, documents etc., are to be attested (not below the rank of Executive Engineer) and submitted along with bid document. 1. The bidder should submit a copy of the Experience Certificate of 100% value of Civil Work as Prime Contractor (in the same name) in any one financial year during the last five financial years. The Experience Certificate should be issued by an Engineer not below the cadre of Executive Engineer. 2. The bidder should submit a copy of the Contractor’s valid registration certificate in Civil Works from any TS State or Central Government Departments and undertakings including registration of TSSPDCL, TSNPDCL, TSTRANSCO or TS GENCO. 3. The bidder should submit the original Demand Draft/Bank Guarantee @ 2% of Tender value to the tender calling authority on the date of opening of tender along with the bid document. Failure to furnish the original Demand Draft/Bank Guarantee along with Technical bid will entail rejection of bid. 4. The bidder should submit the Financial Turnover certificate certified by Chartered Accountant of 100% of the bid value during any one year of the preceding five financial years. 5. The bidder should submit a copy of Solvency Certificate not less than 50% of Bid value and should be issued by any Scheduled or Nationalized bank not earlier than 11 month prior to the date of bid opening. The TSSPDCL reserves the right where ever necessary to make queries with the bidders banker 6. The bidder should submit the Self declaration (on letter head) in token of having gone through carefully and abide by all terms & conditions of the bid document 7. The bidder should submit a copy of GST Registration certificate. 8. The bidder should submit a copy of EPF Registration Certificate. 9. The bidder should submit a copy of the ESI Registration Certificate. 10. The bidder should submit the Declaration (on letter head) to fulfil other statutory obligations as per the prevailing laws. Non compliance to the statutory obligations leads to termination of agreement. 11. The bidder should submit the information of litigation history on letter head. NOTE: The bidder shall submit the attested hard copies (not below the rank/cadre of Executive Engineer) of all the above (1 to 11) mandatory documents to the tender calling authority along with bid document, on the date of opening of the bid. All the above documents are Mandatory for bid evaluation other than any other documents mentioned in the bid biddocument.. 12. Copy of PAN card along with proof of having a copy of latest income tax returns submitted along with proof of receipt. 13.List of Technical person with their Qualification certificates..

B.	Each bidder should further demonstrate:

a).	Availability (either owned or leased or by procurement) of the key and critical equipment for this work.

b).	Availability for this work of a Project Manager with not less than five years’ experience in construction of similar Civil Engineering works and other key personnel with adequate experience as required, and this person shall be in-charge of works if contract is awarded.

c)	Solvency certificate of not less than 50% of the tendered amount Such certificate should have been issued by banker not earlier than 12 month prior to the date of bid opening.

C.	The bidder shall also furnish following documents/ details with its bid:

i).	A certificate from banker indicating various funds based/ non-fund based limits sanctioned to the bidder. Such certificate should have been issued not earlier than Twelve months prior to the date of bid opening. Wherever necessary TSSPDCL may make queries with the bidders bankers.

ii).	The complete annual reports together with audited statement of accounts of the company for last five years of its own (separate) immediately preceding the date of submission of bid.

3.5	Even though the bidders meet the above qualifying criteria, they are subject to be disqualified if they have:

-  made misleading or false representations in the forms, statements and attachments submitted in proof of the qualification requirements; and/or

- record of poor performance such as abandoning the works, not properly completing the contract, inordinate delays in completions, litigation history, or financial failures etc.

- The bidder should provide detailed information on any litigation or arbitration arising out of contracts completed or under execution by it over the last five years. A consistent history of awards involving litigation against the Bidder may result in rejection of Bid.

3.6	The contractor shall intimate the Employer, the bar chart for procurement of various items and execution.

3.7	The bidders have to furnish an undertaking in the prescribed format given in Section-2 disclosing their relationship with the officers of TSTRANSCO/ DISCOM failing which the tenders will be rejected. Any false information furnished in the declaration will render the contract liable for termination as well as recovery of damages.

3.8	Notwithstanding anything stated above the owner reserves the right to asses capability and capacity of the bidder to successfully execute the work covered under the package within stipulated completion period. This assessment shall inter-alia include (i) document verification (ii) bidder’s work/ manufacturing facilities visit (iii) manufacturing capacity, details of work executed, works in hand, anticipated in future in addition to the works involved in present bid (iv) details of plant and machinery, manufacturing and testing facilities, manpower and financial resources (v) details of quality systems in place (vi) past experience and performance (vii) customer feedback (viii) banker’s feedback etc.

4.          COST OF BIDDING

4.1	The bidder shall bear all costs associated with the preparation and submission of his Bid, and the Employer will in no case be responsible and liable for those costs.

5.         SITE VISIT

5.1	The Bidder, at the Bidder’s own responsibility and risk is required to visit & examine the Site of Works and its surroundings and obtain all information that may be necessary for preparing the Bid and entering into a contract for construction of the Works.  The costs of visiting the Site shall be at the Bidder’s own expense.

B.BIDDING DOCUMENTS

6. 	 CONTENT OF BIDDING DOCUMENTS

    - The set of bidding documents comprises the documents listed in the table below and addenda issued in accordance with Clause 8 and schedule-A.

Section	              Invitation for Bids

1 : INSTRUCTIONS TO BIDDERS (ITB)

2 : FORM OF BID, QUALIFICATION  INFORMATION AND LETTER OF

ACCEPTANCE

3 : a) GENERAL CONDITIONS OF CONTRACT

b) SUPPLEMENTAL CONDITONS OF PS APSS

c) SITE CONDITIONS

d) RULES FOR PROVISION OF HEALTH & SANITARY ARRANGEMENTS TO           WORKERS

4 : CONTRACT DATA

5 : TECHNICAL SPECIFICATIONS

6 : SCHEDULE OF QUANTITIES, PRICES AND FOOT NOTE

7 : FORMS OF SECURITIES

7.  	CLARIFICATION OF BIDDING DOCUMENTS

7.1	A prospective bidder requiring any clarification of the bidding documents may notify the Employer in writing or by cable (hereinafter “cable” includes telex and Facsimile) at the Employer’s address indicated in the invitation to bid.  The Employer will respond to any request for clarification, which he received earlier than 15 days prior to the deadline for submission of bids.  Copies of the Employer’s response will be forwarded to all purchasers of the bidding documents, including a description of the enquiry but without identifying its source.

8.	AMENDMENT OF BIDDING DOCUMENTS

8.1	Before the deadline for submission of bids, the Employer may modify the bidding documents by issuing addenda.

  - Any addendum thus issued shall be part of the bidding documents and shall be

Communicated in writing or by cable to all the purchasers of the bidding documents.

Prospective bidders shall acknowledge receipt of each addendum by cable to the Employer.

8.3	To give prospective bidders reasonable time in which to take an addendum into

Account in preparing their bids, the Employer shall extend as necessary the deadline for submission of bids, in accordance with Sub - Clause 18.2 below.

C. PREPARATION OF BIDS

9.  	LANGUAGE OF THE BID

9.1	All documents relating to the bid shall be in the English language

10.  	DOCUMENTS COMPRISING THE BID

10.1      The bid submitted by the bidder shall comprise the following in one part in sealed cover superscribing Specification No. Bid security details, validity etc.

- Bid Security as per clause 15 of ITB  (Section-1)

- Technical Bid information (in the format indicated in Section 2)

- in the schedule-A of the bid document

And any other materials required to be completed and submitted by bidders in accordance with these instructions.  The documents listed under Sections 2, 4 mentioned in Sub-Clause 6.1 of section-I shall be filled in without exception.

11.	 BID PRICES

  - The contract shall be for the whole works as described in Sub-Clause 1.1.

  - All duties, taxes, and other levies payable by the contractor under the contract, or for any   other cause and included in the estimated prices.

11.3     The rates and prices quoted by the bidder shall be firm throughout the contract period.

- CURRENCIES OF BID AND PAYMENT

The unit rates and the prices shall be quoted by the bidder entirely in Indian Rupees.

13.        BID VALIDITY

13.1	Bids shall remain valid for a period not less than 120 days after the deadline date of bid submission specified in Clause 18. A bid valid for a shorter period shall be rejected by the Employer as non-responsive.

13.2      In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the bidders may extend the period of validity for a specified additional period.  The request and the bidder’s responses shall be made in writing or by cable. A bidder may refuse the request without forfeiting his bid security.  A bidder agreeing to the request will not be required or permitted to modify his bid, but will be required to extend the validity of his bid security for a period of the extension, and in compliance with Clause 14 in all respects.

14.       BID SECURITY

14.1	The Bidder shall furnish, as part of his Bid, a Bid security @ 2% of bid estimated value compulsory. The amount is as shown in column 4 of the table of IFB for this particular work. This bid security shall be in favor of Accounts Officer (Exp)/Operation circle/TSSPDCL/Suryapet and may be in one of the following forms:

-  A bank guarantee issued by a nationalized / scheduled bank located in India acceptable to the     Employer in the form given in Section 7: Annexure-A.

- Bank draft in favour of Accounts Officer (Exp)/Operation circle/TSSPDCL/Suryapet, payable Hyderabad drawn on any scheduled Bank.

- Any security other than the type of Bid security mentioned above will not be accepted.

14.2	Bank guarantees (and other instruments having fixed validity) issued, as surety for the bid shall be valid for 45 days beyond the validity of the bid i.e., 165 days after the dead line of bid submission.

14.3 Any bid not accompanied by an acceptable Bid Security and not secured as indicated in     Sub-Clauses 14.1 and 14.2 above shall be rejected by the Employer as non-responsive.

14.4  	The Bid Security of the unsuccessful bidder will be returned within 28 days of the end of the bid validity period specified in Sub-Clause 13.1.

14.5	The Bid Security of the successful bidder will be discharged when the bidder has signed the Agreement and furnished the required performance Security.

14.6	The Bid Security may be forfeited

- If the Bidder withdraws the Bid after Bid opening during the period of Bid validity:

- If the Bidder does not accept the correction of the Bid Price, pursuant to Clause 25; or

- In the case of a successful Bidder, if the Bidder fails within the specified time limit to

- Sign the Agreement or

- Furnish the required performance Security.

15.        ALTERNATIVE PROPOSALS BY BIDDERS

15.1	Bidders shall submit offers that comply with the requirements of the bidding documents, including the basic technical design as indicated in the drawing and specifications. Alternatives will not be considered.

16.        FORMATS AND SIGNING OF BID

16.1	The Bidder shall prepare one original and one copy of the documents comprising the bid as described in Clause 10 of these Instructions to Bidders bound with the volume containing the Forms of Bid, and clearly marked “ORIGINAL” and “COPY” as appropriate.  In the event of discrepancy between them, the original shall prevail.

16.2     The original and copy of the Bid shall be typed or written in indelible ink and shall be Signed by a person or person duly authorized to sign on behalf of the Bidder, pursuant to Sub-Clauses 3.4.  All pages of the bid where entries or amendments have been made shall be initialed by the person or persons signing the bid.

16.3	The Bid shall contain no alterations or additions, except those to comply with Instructions, issued by the Employer, or as necessary to correct errors made by the bidder, in which case such corrections shall be initialed by the person or persons signing the bid and all officers present and other company representatives also.

16.4	The Bidder shall furnish information as described in the form of Bid on commissions Or gratuities, if any, paid or to be paid to agents relating to this Bid, and to contract execution if the Bidder is awarded the contract.

##### D.      SUBMISSION OF BIDS

- SEALING AND MARKING OF BIDS

  - The Bidder shall seal the original and copy of the Bid in a sealed envelope, duly marking the envelopes as “ORIGINAL”.

1. The bidder should submit a copy of the Experience Certificate of 100% value of Civil Workas Prime Contractor (in the same name) in any one financial year during the last five financial years. The Experience Certificate should be issued by an Engineer not below the cadre of Executive Engineer. 2. The bidder should submit a copy of the Contractor’s valid registration certificate in Civil Works from any TS State or Central Government Departments and undertakings including registration of TSSPDCL, TSNPDCL, TSTRANSCO or TS GENCO. 3. The bidder should submit the original Demand Draft/Bank Guarantee @ 2% of Tender value to the tender calling authority on the date of opening of tender along with the bid document. Failure to furnish the original Demand Draft/Bank Guarantee along with Technical bid will entail rejection of bid. 4. The bidder should submit the Financial Turnover certificate certified by Chartered Accountant of 100% of the bid value during any one year of the preceding five financial years. 5. The bidder should submit a copy of Solvency Certificate not less than 50% of Bid value and should be issued by any Scheduled or Nationalized bank not earlier than 11 month prior to the date of bid opening. The TSSPDCL reserves the right where ever necessary to make queries with the bidders bankers. 6. The bidder should submit the Self declaration (on letter head) in token of having gone through carefully and abide by all terms & conditions of the bid document 7. The bidder should submit a copy of GST Registration certificate. 8. The bidder should submit a copy of EPF Registration Certificate. 9. The bidder should submit a copy of the ESI Registration Certificate. 10. The bidder should submit the Declaration (on letter head) to fulfil other statutory obligations as per the prevailing laws. Non compliance to the statutory obligations leads to termination of agreement. 11. The bidder should submit the information of litigation history on letter head. NOTE: The bidder shall submit the attested hard copies (not below the rank/cadre of Executive Engineer) of all the above (1 to 11) mandatory documents to the tender calling authority along with bid document, on the date of opening of the bid. All the above documents are Mandatory for bid evaluation other than any other documents mentioned in the bid bid document... 13. Copy of PAN card along with proof of having a copy of latest income tax returns submitted along with proof of receipt. 14. List of Technical person with their Qualification certificates..

17.2	The envelope shall

- Be addressed to the Employer at the following address:

The Superintending Engineer/Operation

TSSPDCL,

Suryapet-508213

b)	Bear the following Identification,

- Bid For Name of the Work:

-  Bid Specification Number

-  Bid Validity

-  Bid Security Validity

-  Name of the Tenderer

-  DD Details on cover of Bid Security ( Otherwise Bid will be rejected without opening)

17.3	If the envelope is not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the bid.

18.	DEADLINE FOR SUBMISSION OF THE BIDS

18.1	Bids must be received by the Employer at the address specified above not later than 26.07.2023 15:00 Hrs. In the event of the specified date for the submission of bids declared a holiday for the Employer, the Bids will be received up-to the appointed time on the next working day.

18.2	The Employer may extend the deadline for submission of bids by issuing an amendment in accordance with Clause 8, in which case all rights and obligations of the Employer and the bidders previously subject to the original deadline will then be subject to the new deadline.

19.	LATE BIDS

19.1	Any Bid received by the Employer after the deadline prescribed in Clause 18 will be returned unopened to the bidder.

20. 	MODIFICATIONS AND WITHDRAWAL OF BIDS

20.1	Bidders may modify or withdraw their bids by giving notice in writing before the deadline prescribed in Clause 18.

20.2	Each Bidder’s modification or withdrawal notice shall be prepared, sealed, marked, and delivered in accordance with clause 16 & 17, with the outer and inner envelopes additionally marked “MODIFICATION” or “WITHDRAWAL” as appropriate.

20.3	No bid may be modified after the deadline for submission of Bids.

20.4	Withdrawal or modification of a Bid between the deadline for submission of bids and the expiration of the original period of bid validity specified in Clause 13.1 above or as extended pursuant to Clause 13.2 may result in the forfeiture of the Bid security pursuant to Clause 14.

20.5	Bidders may only offer discounts to, or otherwise modify the prices of their Bids by submitting Bid modifications in accordance with this clause, or included in the original Bid submission.

### E. BID OPENING AND EVALUATION

21.  	BID OPENING

21.1	The Employer will open all the Bids received (except those received late), including modification made pursuant to Clause 20, in the presence of the Bidders or their representatives who choose to attend at the time on the date and the place specified.  In the event of the specified date of Bid opening being declared a holiday for the Employer, the Bids will be opened at the appointed time and location on the next working day.

21.2	Envelopes marked “WITHDRAWAL” shall be opened and read out first, Bids for which an acceptable notice of withdrawal has been submitted pursuant to Clause 20 shall not be opened.

21.3	The Bidder’s names, the Bid prices, the total amount of each Bid and of any alternative Bid (if alternatives have been requested or permitted), any discounts, Bid modification and withdrawals, the presence or absence of Bid security, and such other details as the Employer may consider appropriate, will be announced by the Employer at the opening, Any Bid price, discount, or alternative Bid price which is not read out and recorded at Bid opening will not be taken into account in Bid evaluation.

21.4	The Employer shall prepare minutes of the Bid opening, including the information Disclosed to   those present in accordance with Sub-Clause 21.3.

22.        PROCESS TO BE CONFIDENTIAL

22.1	Information relating to the examination, clarification, evaluation, and comparison of Bids and recommendations for the award of a contract shall not be disclosed to Bidders or any other persons not officially concerned with such process until the award to the successful Bidder has been announced.  Any effort by a Bidder to influence the Employer’s processing of Bids or award decisions may result in the rejection of his Bid.

23.       CLARIFICATION OF BIDS

23.1	To assist in the examination, evaluation, and comparison of Bids, the Employer may, at his discretion, ask any Bidder for clarification of his Bid, including breakdowns of unit rates.  The request for clarification andthe response shall be in writing or by cable, but no change in the price or substance of the Bid shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the Bids in accordance with Clause 25.

  - Subject to sub-Clause 23.1, no Bidder shall contact the Employer on any matter relating to its bid from the time of the bidding opening to the time the contract is awarded.  If the Bidder wishes to bring additional information to the notice of the Employer, he should do so in writing.

23.3	Any effort by the Bidder to influence the Employer in the Employer’s bid evaluation, Bid comparison or contract award decisions may result in the rejection of the Bidder’s bid.

24. 	EXAMINATION OF BIDS AND DETERMINATION OF RESPONSIVENESS

  - Prior to the detailed evaluation of Bids, the Employer will determine whether each Bid (a) meets the eligibility criteria defined in Clause 2; (b) has been properly signed; (c) is accompanied by the required securities and; (d) is substantially responsive to the requirements of the Bidding documents.

24.2	A substantially responsive Bid is one, which conforms to all the terms, conditions, and Specifications of the Bidding documents, without material deviation or reservation.  A material deviation or reservation is one (a) which affects in any   substantial way the scope, quality, or performance of the Works; (b) which limits in any substantial way, inconsistent with the Bidding documents, the Employer’s rights or the Bidder’s obligations under the   Contract, or (c) whose rectification would affects unfairly the competitive position of other Bidders presenting   substantially responsive Bids.

24.3	If a Bid is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by correction or withdrawal of the non-confirming deviation or reservation.

25.        CORRECTION OF ERRORS

  - Bids determined to be substantially responsive will be checked by the Employer for any arithmetic errors.  Errors will be corrected by the Employer as follows:

- Where there is a discrepancy between the rates in figures and in words, the rate in words will govern, and

- Where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity the unit rate as quoted will govern.

25.2	 The amount stated in the Bid will be adjusted by the Employer in accordance with the Above procedure for the correction of errors and with the concurrence of the Bidder, shall be considered as binding upon the Bidder.  If the Bidder does not accept the corrected amount the Bid will be rejected, and the Bid security may be forfeited in accordance with Sub-Clause 14.6 (b).

- EVALUATION AND COMPARISION OF BIDS

26.1	The Employer will evaluate and compare only the Bids determined to be substantially

Responsive in accordance with Clause 24.

26.2	In evaluating the Bids, the Employer will determine for each Bid the evaluated Bid

Price by adjusting the Bids price as follows:

- Making any correction for errors pursuant to Clause 25; or

- Making an appropriate adjustments for any other acceptable variations, deviations and

- Making appropriate adjustments to reflect discounts or other price modifications offered in accordance with Sub Clause 20.5

26.3	The Employer reserves the right to accept or reject any variation, deviation, or alternative offer.  Variations, deviations, and alternative offers and other factors, which are in excess of the requirements of the Bidding documents or otherwise result in unsolicited benefits for the Employer shall not be taken into account in Bid evaluation.

26.4	If the Bid of the successful Bidder is seriously unbalanced in relation to the Engineer’s estimate of the cost of work to be performed under the contract, the Employer may require the Bidder to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed.  After evaluation of the price analyses, the Employer may require that the amount of the performance security set forth in Clause 30.1 increased at the expense of the successful Bidder to a level sufficient to protect the Employer against financial loss in the event of default of the successful Bidder under the Contract.

### F. AWARD OF CONTRACT

- AWARD CRITERIA

    - Subject to Clause 30, the Employer will award the Contract to the Bidder whose Bid Has been determined to be substantially responsive to the Bidding documents and who has offered the lowest evaluated Bid Price, provided that such Bidder has been determined to be (a) eligible in accordance with the provisions of Clause 2, (b) qualified in accordance with the provisions of clause 3.

28. 	EMPLOYER’S RIGHT TO ACCEPT ANY BID AND TO REJECT ANY OR  ALL BIDS

28.1     	 Notwithstanding Clause 27, the Employer reserves the right to accept or reject any Bid, and to cancel the Bidding process and reject all Bids, at any time prior to the award of Contract, without thereby incurring any liability to the affected Bidder or Bidders or any obligation to inform the affected Bidder or Bidders of the grounds for the Employer’s action.

- NOTIFICATION OF AWARD AND SIGNING OF AGREEMENT

29.1	The Bidder whose Bid has been accepted will be notified of the award by the Employer Prior to expiration of the Bid period by cable, telex or facsimile confirmed by registered letter. This letter (hereinafter in the Conditions of Contract called the “Letter of Acceptance”) will state the sum that the Employer will pay the Contractor in consideration of the execution, completion, and maintenance of the works by the contractor as prescribed by the Contract (hereinafter and in the Contract called the ”Contract Price”).

29.2	The notification of award will constitute the formation of the Contract, subject only to the furnishing of a performance security in accordance with the provisions of Clause 30 and signing of agreement.

29.3	 The contract agreement will incorporate all agreements between the Employer and the successful Bidder.  It will be signed by the Employer and sent to the successful Bidder, within 28 days following the notification of award along with the Letter of Acceptance.  Within 21 days of receipt, the successful Bidder will sign the Agreement and deliver it to the Employer.

29.4	Upon the furnishing by the successful Bidder of the performance Security, the Employer will promptly notify the other Bidders that their Bids have been unsuccessful.

29.5	The bidder shall produce TIN (Tax Payer Identification Number) before issue of Letter of   Acceptance.

30.      PERFORMANCE SECURITY

30.1	The successful Bidder to whom the contract is awarded will be required to furnish the performance security of 5% (GST Extra) of the value of the contract for proper execution of the contract and valid for a period of 11 month over and above the specified completion period. The performance security will be furnished by way of DD/Bank Guarantee in the prescribed format given in section: 7 of Annexure B or.

- Bank draft, in favour of Accounts Officer (Exp)/Operation circle/TSSPDCL/Suryapet) payable at Suryapet drawn on any scheduled Bank.

30.2	If the performance security is provided by the successful Bidder in the form of a Bank Guarantee, it shall be issued by a Nationalized Bank and acceptable to the Employer.

  - Failure of the successful Bidder to comply with the requirements of Sub-Clause 30.1 shall	  constitute sufficient grounds for cancellation of the award and forfeiture of the Bids Security.

  - UNBALANCED BIDS:

If the Quoted amount is less than 90% of the tender value of the work, the additional Performance Security has to be given for the difference of  90% of the tendered amount and Quoted Amount.

- MODE OF PAYMENT:

31.1	All payments shall be made promptly by the Employer on or after thirty (30) days of receipt of contractor’s invoice complete in all respects and supported by the requisite documents and fulfillment of stipulated conditions, if any. All the payment shall be released to the contractor through Bank.

31.2	All invoices under the contract shall be raised by the contractor on TSSPDCL and all payments shall be made to the contractor by Superintending Engineer/ Finance on behalf of TSSPDCL.

32.        CORRUPT OR FRAUDULENT PRACTICES:

32.1	TSSPDCL Bidders/ Contractors/ Contractors observe the highest standard of ethics during the procurement and execution of such contracts.  In pursuance of this policy, TSSPDCL:

- Defines, for the purposes of this provision, the terms set forth below as follows:

- “Corrupt Practice” means the offering, giving, receiving or soliciting of anything of value to influence the action of a public official in the procurement process or in contract execution, and

- “Fraudulent Practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Borrower, and includes collusive practice among Bidders (prior to or after bid submission) designed to establish bid prices at artificial non-competitive levels and to deprive the Borrower of the benefits of free and open competition.

- Will reject a proposal for award if it determines that the Bidder recommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question.

- Will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded a Bank financed contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing a Bank-financed contract.

32.2	Furthermore, Bidders shall be aware of the provision stated in sub-clause 22.2 of the General Conditions of Contract  (G.C.C.).

33.	QUALITY ASSURANCE PLAN:

The quality assurance plan of contractor shall be generally in accordance with ISO-9000/ IS-14000. This information shall be furnished with his bids as per section-7, failing which his bid shall be liable for rejection.

SD/-

|  | Superintending Engineer, Operation, TSSPDCL, Suryapet. |
| --- | --- |

SECTION 2

FORM OF BID, QUALIFICATION INFORMATION AND LETTER OF ACCEPTANCE

TABLE OF FORMS  :

- CONTRACTOR’S BID

- QUALIFICATION INFORMATION

- LETTER OF ACCEPTANCE

- NOTICE TO PROCEED WITH THE WORK

- AGREEMENT  FORM

- DECLARATION  FORM

CONTRACTOR’S BID

Description of the Works:____________________________________________________________________________________________________________________________________________________________________________________

BID

To:  		Superintending Engineer/Operation

Circle Office, TSSPDCL,

Suryapet.

(The Employer).

Gentlemen,

We offer to execute the Works described above in accordance with the Conditions of Contract accompanying this Bid for the Contract Price of ____________ (in figures) (________________________________________________) in letters.

This Bid and your written acceptance of it shall constitute a binding contract between us.  We understand that you are not bound to accept the lowest or any Bid you receive.

Commission or gratuities, if any, paid or to be paid by us to agents relating to this Bid, and to contract execution if we are awarded the contract, are listed below:

Name and address of agent		Amount	Purpose of Commission on gratuity/

……………………………….		…………..	………………………………………..

……………………………….		…………..……………………………………….……………………………….		…………..

(if none, state “none”)

_____________________________

We hereby confirm that this Bid complies with the Bid Validity and Bid Security required by the Bidding documents.

We attach herewith our current income-tax clearance certificate.

Bank Details:

A/C  No :

Name of the Bank:

Address:

Yours faithfully,

Authorized Signature:

Name & Title of Signatory : _______________________________________________

Name of Bidder : _________________________________________________

Address : __________________________________________________

2. To be filled by Bidder, together with his particulars and date of submission at the bottom of the form of Bid.

QUALIFICATION INFORMATION

The information to be filled in by the Bidder in the following pages will be used for purposes of post - qualification as provided for in Clause 3 of the instructions to Bidders.  This information will not be incorporated in the Contract.

- For Individual Bidders

  - Constitution or legal status of Bidder

(Attach Copy)

Place of Registration:

Principal place of business:

Power of Attorney of Signatory of Bid

(Attach)

Total value of Civil Engineering Construction

  - Work performed in the last five years.

(in Rs. Lakhs)

2018-19

2019-20

2020-21

2021-22

2022-23

    - Work performed as prime contractor (in the same name) on works of a similar nature over the last five years.

| Project Name | Name of Employer | Description of work | Contract No. | Value of contract (Rs. Lakhs) | Date of issue of work order | Stipulated period of completion | Actual date of com- Pletion | Remarks Explaining reasons for delay and work completed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Note:	The certificates shall be attested by the not less than the rank of Executive Engineer, Civil.

    - Quantities of work executed as prime contractor (in the same name and style) in the last five years: 2018-19, 2019-20, 2020-21, 2021-22, 2022-23

Year		Name of the work  			Qty	    Amount in Rs. Lakhs

.

- The certificates shall be attested by the not less than the rank of Executive Engineer, Civil

@ The item of work for which data is requested should tally with that specified in ITB clause 3.5 .

** Immediately preceding the financial year in which bids are received.

  - Information on Bid Capacity (works for which bids have been submitted and works which are yet to be completed) as on the date of this bid.

- Existing commitments and on-going works in TSSPDCL and other works.

| Description of work | Place & State | Contract No. & Date | Name and Address of employer | Value of Contract (Rs. Lakhs) | Stipulated period of completion | Value of works remaining to be | Anticipated date of completion |
| --- | --- | --- | --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) |

- Works for which bids already submitted:

| Description Of Work | Place & State | Estimated value of works (Rs. Lakhs) | Stipulated period of | Date when decision is completion | Remarks if any expected |
| --- | --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) | (6) |

- The certificates shall be attested by the not less than the rank of Executive Engineer, Civil

1.5   The following items of Contractor’s Equipment are essential for carrying out the Works.

The Bidder should list all the information requested below.  Refer also to Sub

Clause 3.2 (d) of the Instructions of Bidders.

| Item of equipment | Requirement No. Capacity | Availability proposals Owned/leased/ to be procured | Nos./ capacity | Age/ condition | Remarks (from whom to be purchased) |
| --- | --- | --- | --- | --- | --- |

  - Qualifications and experience of key personnel proposed for administration and execution of the Contract, Attach biographical data.  Refer also to Sub Clause 3.2 (e) of instructions to Bidders and Sub Clause 9.1 of the Conditions of Contract.

| Position Project Manager Etc. | Name | Qualification | Years of experience (general) | Years of experience in the proposed position |
| --- | --- | --- | --- | --- |

  - Financial reports for the last five years: balance sheets, profit and loss statements, auditor’s reports (in case of companies/corporation) etc.  List them below and attach copies.

  - Evidence of access to financial resources to meet the qualification requirements: cash in hand, lines of credit, etc.  List them below and attach copies of support documents.

1.10	Name, address and telephone, telex, and fax numbers of the Bidders’ bankers who may provide references if contacted by the Employer.

  - Information on litigation history in which the Bidder is involved.

| Other party (ies) | Employer | Cause of dispute | Amount involved | Remarks showing present status |
| --- | --- | --- | --- | --- |

SD/-

|  | Superintending Engineer, Operation, TSSPDCL, Suryapet. |
| --- | --- |

LETTER OF ACCEPTANCE

(Letterhead paper of the Employer)

____________________(date)

To:__________________________________________________________(name and

address of the Contractor).

Dear Sirs,

This is to notify you that your Bid dated_________for execution of the_________

_______________________________________________________________ (Name of the contract and identification number, as given in the instructions to Bidders) 1 for the Contract Price of Rupees__________________________________________________

___________________________________ _(__________________) (Amount in words and

Figures), as corrected and modified in accordance with the instructions to Bidders’ is hereby accepted by our Agency.

You are hereby requested to furnish Performance Security, plus additional security for unbalanced bids in terms of ITB clause 29.2 in the form detailed in Para 30.1 or ITB for an amount of Rs.____________ within 21 days of the receipt of this letter of acceptance valid up-to 28 days from the date of expiry of Defects Liability Period i.e. up-to ……………… and sign the contract, failing which action as stated in Para 30.3 of ITB will be taken.

Yours faithfully,

Authorized Signature

Name and Title of Signatory

Name of Agency

Superintending Engineer/Operation,

TSSPDCL,

Suryapet-508213

1.	Delete ”correct and” or “and modified” if only one of these actions applies.  Delete “as corrected and modified in accordance with the Instructions to Bidders” if corrections or modifications have been effected.

2.	To be used only if the Contractor disagrees in his Bid with the Technical Expert proposed by the Employer in the ”Instructions to Bidders.”

ISSUE OF NOTICE TO PROCEED WITH THE WORK

(Letterhead of the Employer)

____________(date)

To

_____________________(Name and Address of the Contractor)

_____________________

_____________________

Dear Sirs,

Pursuant to your furnishing the requisite security as stipulated in ITB clause 30.1 and signing of the contract for the construction of -------------------------@ a Bid price of Rs.------------------------, you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Yours faithfully,

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

(Signature, name and title of signatory             Authorized to sign on behalf of Employer)

AGREEMENT FORM

This agreement, made the -------------------------day of --------------- Year --------between

---------------------------------------------------------------------------------------------------------------

--------------------------------------------------(Name and Address of Employer).

(Hereinafter called “the Employer)” and------------------------------------------------------------

---------------------------------------------------------------------------------------------------------------

-----------------------------------------------[Name and Address of Contractor] (hereinafter called “the Contractor” of the other part).

Whereas the Employer is desirous that the Contractor execute----------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------)

Name and identification number of Contract] (hereinafter called “the Works’) and the Employer has accepted the Bid by the Contractor for the execution and completion of such Works and the remedying of any defects therein, at a cost of Rs………………….

NOW THIS AGREEMENT WITNESS as follows:

1.	In this Agreement, words and expression shall have the same meanings as are respectively assigned to them in the Conditions of contract hereinafter referred to, and they shall be deemed to form and be read and construed as part of this Agreement.

2.	In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy and defects therein conformity in all aspects with the provisions of the Contracts.

3.	The Employer hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying the defects wherein the Contract price or such other sums as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

4.	The following documents shall be deemed to form and be read and construed as part of this Agreement, viz.:

i)	Letter of Acceptance;

ii)	Notice to proceed with the works;

iii)	Contractor’s Bid;

iv)	Contract Data;

- Conditions of Contract;

vi)	Specifications;

vii)	Drawings;

viii)	Quality assurance plan; and

ix)	Any other document listed in the Contract Data as forming part of the Contract.

In witness where of the parties there to have caused this Agreement to be executed the day and years first before written.

The Common Seal of --------------------------------------------------------

Was hereunto affixed in the presence of:

Signed, Sealed and delivered by the said---------------------------------------------------------

---------------------------------------------------------------------------------------------------------------

---------------------------------------------------------------------------------------------------------------

in the presence of:

Binding Signature of Employer	---------------------------------------------------------------

Binding Signature of Contractor	---------------------------------------------------------------

ANNEXURE – 1

Undertaking to be given by the Company/ Partnership Firm/ Contractor along with the Tender

I, _______________________________________________________ representing the Company / Partnership Firm/ Contractor responding to the bid invitation by the TSTRANSCO/TSSPDCL vide Specification No. _____________________ hereby sincerely and solemnly affirm and state as follows:

(Strike out that which is not applicable)

- That myself or any of the representatives of my company/ firm do not have any relatives as defined in the appended Annexure-III in the TSTRANSCO/ DISCOM.  Or

- That the following officers/ employees of the TSTRANSCO/DISCOM are related to me and to the representatives of my company / firm and their status in the TSTRANSCO/ DISCOMs is as under.

| S.No. | Name of the officer/ employee | Designation and place of working | TSTRANSCO/ DISCOM | Relationship |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |

It is certified that the information furnished above is true to the best of my knowledge and belief. It is hereby undertaken that in the event of the above information found to be false or incorrect at a later date, the TSTRANSCO/ DISCOM is entitled to terminate the contract/ agreement entered into besides recovering damages as may be found necessary, with due notice.

Signature of the authorized representative

ANNEXURE – II

Declaration to be given by the Company/ Partnership Firm/ Contractor at the time of entering into agreement with TSTRANSCO/ DISCOMs.

(Strike out that which is not applicable)

a)	I declare that myself or any of the representatives of my company/ firm do not have any relatives as defined in the appended Annexure-III in the TSTRANSCO/DISCOM.(or)

- That the following officers/ employees of the TSTRANSCO/ DISCOM are related to me and to the representatives of my company / firm as mentioned here under.

| S.No. | Name of the officer/ employee | Designation and place of working | TSTRANSCO/ DISCOM | Relationship |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |

It is certified that the information furnished above is true to the best of my knowledge and belief. It is hereby undertaken that in the event of the above information found to be false at a later date, the TSTRANSCO/ DISCOM is entitled to terminate the contract/ agreement entered into besides recovering damages as may be found necessary, with due notice.

Signature of the authorized representative

ANNEXURE – III

List of Relatives:

1)	Father				14)	Daughter’s Husband

2)	Mother (including Step Mother)	15)	 Daughter’s Son

3)	Son (including Step Son)		16)	Daughter’s Son’s Wife

4)	Son’s wife			17)	Daughter’s Daughter

5)	Daughter (including Step Daughter)	18)	Daughter’s Daughter’s Husband

6)	Father’s Mother			19)	Brother (including Step Brother)

7)	Father’s Father			20)	Brother’s Wife

8)	Mother’s Father			21)	Sister (including Step Sister)

9)	Mother’s Mother			22)	Sister’s Husband

10)	Son’s Son 			23)	Son’s Wife’s Father 	and their

11)	Son’s Son’s Wife			24)	Son’s Wife’s Mother	Siblings

andtheir

siblings

12)	Son’s Daughter  			25)	Daughter’s Husband’s Father

13)	Son’s Dauther’s Husband		26)	Daughter’s Husband’s Mother

GENERAL CONDITIONS OF CONTRACT

CONDITIONS OF CONTRACT

TABLE OF CONTENTS

| A. GENERAL |  | C. QUALITY CONTROL |  |
| --- | --- | --- | --- |
| 1. Definitions |  | 31. Identifying Defects |  |
| 2. Interpretation |  | 32. Tests |  |
| 3. Language and Law |  | 33. Correction of Defects |  |
| 4. Engineer’s Decisions |  | 34. Uncorrected Defects |  |
| 5. Delegation |  |  |  |
| 6. Communications |  | D. COST CONTROL |  |
| 7. Subcontracting |  |  |  |
| 8. Other Contractors |  | 35. Quantities and Prices |  |
| 9. Personnel |  | 36. Changes in the Quantities |  |
| 10. Employer’s & Contractor’s Risks |  | 37. Variations |  |
| 11. Employer’s Risks |  | 38. Payments for Variations |  |
| 12. Contractor’s Risks |  | 39. Cash Flow Forecasts |  |
| 13. Insurance |  | 40. payment Certificates |  |
| 14. Site Investigation Reports |  | 41. payments |  |
| 15. Queries about the Contract Data |  | 42. Compensation Events 43. Tax |  |
| 16. Contractor to Construct the Works |  | 44. Currencies |  |
| 17. The Works to be completed by the Intended Completion Date |  | 45. Retention 46. Liquidated Damages |  |
| 18. Approval by the Engineer |  | 47. Securities |  |
| 19. Safety |  | 48. Cost of Repairs |  |
| 20. Discoveries |  |  |  |
| 21. possession of the Site |  |  |  |
| 22. Access to the Site |  |  |  |
| 23. Instructions |  | E. FINISHING THE CONTRACT |  |
| 24. Disputes |  |  |  |
| 25. procedure for Disputes |  | 49. Completion |  |
|  |  | 50. Taking Over |  |
| B. TIME CONTROL |  | 51. Final Account |  |
| 26. program |  | 52. Operating and Maintenance Manuals |  |
| 27. Extension of the Intended Completion Date |  | 53. Termination 54. Payment upon Termination |  |
| 28. Delays Ordered by the Meetings |  | 55. Property |  |
| 29. Management Meetings |  | 56. Release of Performance |  |
| 30. Early Warning |  |  |  |
|  |  | F. SPECIAL CONDITIONS CONTRACT |  |

CONDITIONS OF CONTRACT

##### GENERAL

1.   DEFINITIONS

  - Terms which are defined in the Contract Data are also defined in the Conditions of contract but keep their defined meanings.  Capital initials are used to identify defined terms.

Compensation Events are those defined in Clause 42 hereunder.

The Completion Date is the date of completion of the Works as certified by the Engineer in accordance with Sub Clause 49.1

The Contract is the contract between the Employer and the Contractor to execute, complete and maintain the Works.  It consists of the documents listed in Clause 2.3 below.

The Contract Data defines the documents and other information, which comprise the Contract.

The Contractor is a person or corporate body whose Bid to carry out the Works has been accepted by the Employer.

The Contractor’s Bid is the completed Bidding documents submitted by the Contractor to the Employer.

The Contract Price is the price stated in the Letter of Acceptance and thereafter as adjusted in accordance with the provisions of the Contract.

Days are calendar days; months are calendar months.

A defect is any part of the Works not completed in accordance with the Contract.

The Defects Liability period is the period named in the Contract Data and calculated from the Completion Date.

The Employer is the party who will employ the Contractor to carry out the Works.

The Engineer is the person named in the Contract Data (or any other competent person appointed and notified to the contractor to act in replacement of the Engineer) who is responsible for supervising the Contractor, administering the Contract, certifying payments due to the Contractor, issuing and valuing variations to the contract, awarding extensions of time, and valuing the Compensation Events.

Equipment is the Contractor’s machinery and vehicles brought temporarily to the Site to construct the Works.

The initial Contract Price is the Contract Price listed in the Employer’s Letter of Acceptance.

The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works.  The Intended Completion Date is specified in the Contract Data.  The Intended Completion Date may be revised only by the Engineer by issuing an extension of time.

Materials are all supplies, including consumables, used by the contractor for incorporation in the Works.

Plant is any integral part of the Works, which is to have a mechanical, electrical, electronic or chemical or biological function.

The Site is the area defined as such in the Contract Data.

Site Investigations Reports are those which were included in the Bidding documents and are factual interpretative reports about the surface and sub-surface conditions at the site.

Specifications mean the Specification of the Works included in the Contract and any modification or addition made or approved by the Engineer.

The Start Date is given in the Contract Data.  It is the date when the Contractor shall commence execution of the works.  It does not necessarily coincide with any of the Site Possession Dates.

A Subcontractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract which includes work on the Site.

Temporary Works are works designed, constructed, installed, and removed by the Contractor, which are needed for construction or installation of the Works.

A Variation is an instruction given by the Engineer, which varies the Works.

The Works are what the Contract requires the contractor to construct, install, and turn over to the Employer, as defined in the Contract Data.

2.       INTERPRETATION

  - In interpreting these Conditions of Contract, singular also means plural, male  also means female or    neuter, and the other way around.  Headings have no significance.  Words have their normal meaning under the language of the Contract unless specifically defined.  The Engineer will provide instructions clarifying queries about the Conditions of Contract.

  - If sectional completion is specified in the Contract Data, references in the  Conditions of Contract to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the works (other than references to the Completion Date and Intended Completion date for the whole of the Works).

  - The documents forming the Contract shall be interpreted in the following order of  priority:

- Agreement

- Letter of Acceptance, notice to proceed with the works

- Contractor’s Bid

- Contract Data

- Conditions of Contract

- Specifications

- Drawings

- Price bid document where quantities and their estimated values are mentioned.

- Any other document listed in the Contract Data as forming part of the Contract.

- Amendments/ Pre bid decision, if any.

3.  	LANGUAGE AND LAW

  - The language of the Contract and the law governing the Contract are stated in the Contract Data.

4.   	ENGINEERS DECISIONS

4.1	Except where otherwise specifically stated, the Engineer will decide contractual matters between the Employer and the Contractor in the role representing the Employer.

5.   	DELEGATION

  - The Engineer may delegate any of his duties and responsibilities to other people except to the Adjudicator after notifying the Contractor and may cancel any delegation after notifying the contractor.

- COMMUNICATIONS

  - Communications between parties which are referred to in the conditions are effective only when in writing.  A notice shall be effective only when it is delivered (in terms of Indian Contract Act).

7.      SUB CONTRACTING

  - The Contractor subcontract with the approval of the Engineer but may not assign the Contract   without the approval of the Employer in writing.  Subcontracting does not alter the Contractor’s obligations.

8.       OTHER CONTRACTORS

  - The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities,  and the Employer between the dates given in the Schedule of Other Contractors.  The Contractor shall as referred in the Contract Data, also provide facilities and services for them as described in the Schedule.  The employer may modify the schedule of other contractor and shall notify the contractor of any such modification.

9.   	PERSONNEL

    - The Contractor shall employ the key personnel named in the Schedule of Key Personnel as referred to in the Contract Data to carry out the functions stated in the Schedule to other personnel approved by the Engineer.  The Engineer will approve any purposed replacement of Key personnel only if their qualifications, abilities, and relevant experience are substantially equal to or better than those of the personnel listed in the Schedule.

    - If the Engineer asks the Contractor to remove a person who is a member of the Contractor’s staff or his work force stating the reasons the Contractor shall ensure that the person leaves the site within seven days and has no further connection with the work in the Contract.

- EMPLOYER’S AND CONTRACTORS RISKS

10.1       The Employer carries the risks which this Contract states are Employer’s risks, and the Contractor carries the risks which this Contract states are Contractor’s risks.

- EMPLOYER’S RISKS

  - The Employer is responsible for the exceptional risks which are (a) in so far as they directly affect the execution of the Works in the Employer’s country, the risks of war, hostilities, invasion, act of foreign enemies, rebellion, revolution, insurrection or military or usurped power, civil war, riot commotion or disorder (unless restricted to the Contractor’s employees), and contamination from any nuclear fuel or nuclear waste or radioactive toxic explosive, or (b) a cause due solely to the design of the Works, other than the Contractor’s design.

- CONTRACTOR’S RISKS

  - All risks of loss of or damage to physical property and of personal injury and death which arise during and in consequence of the performance of the Contract other than the excepted risks are the responsibility of the Contractor.

- INSURANCE

  - The Contractor shall provide, in the joint names of the Employer and the Contractor, insurance cover from the start Date to the end of the Defects Liability Period, in the amounts and deductibles stated in the Contract Data for the following events which are due to the Contractor’s risks:

- Loss of or damage to the Works, Plant and Materials;

- Loss of or damage to Equipment

- Loss of or damage of property (except the Work, Plant, Materials and Equipment) in connection with the Contract; and

- Personal injury or death.

  - Policies and certificates for insurances shall be delivered by the Contractor to the Engineer for the Engineer’s approval before the Start Date.  All such insurance shall provide for compensation to be payable in the types and proportions of currencies required to rectify the loss or damage incurred.

  - If the Contractor does not provide any of the policies and certificates required, the Employer may affect the insurance which the Contractor should have provided and recover the premiums the Employer has paid from payments otherwise due to the Contractor or, if no payment is due, the payment of the premiums shall be a debt due.

  - Alterations to the terms of insurance shall not be made without the approval of the Engineer.

  - Both parties shall comply with any conditions of the insurance policies.

- SITE INVESTIGATION REPORTS

  - The Contractor, in preparing the Bid, shall rely on any site Investigation Reports referred to in the Contract Data, supplemented by any information available to  the Bidder.

- QUERIES ABOUT THE CONTRACT DATA

  - The Engineer will clarify queries on the Contract Data.

- CONTRACTOR TO CONSTRUCT THE WORKS

  - The Contractor shall construct and install the Works in accordance with the Specifications and Drawings.

- THE WORKS TO BE COMPLETED BY THE INTENDED COMPLETION DATE

  - The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the program submitted by the Contractor as updated with the approval of the Engineer, and complete them by the intended completion Date.

- APPROVAL BY THE ENGINEER

  - The Contractor shall submit the samples of the proposed materials  to be used in execution of works to the Superintending Engineer/ Civil/Corporate Office,Hyderabad, and proceed the work only after getting the approval . All the tests must be conducted and reported by the contractor at his own cost as recommended by the Engineer in Charge..

  - The Contractor shall be responsible for design of Temporary Works.

  - The Engineer’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works.

  - All Drawings prepared by the Contractor for the execution of the temporary or permanent Works are subject to prior approval by the Engineer before their use.

- SAFETY

  - The Contractor shall be responsible for the safety of all activities on the Site.

- DISCOVERIES

  - Anything of historical or other interest or of significant value unexpectedly discovered on the Site is the property of the Employer.  The Contractor is to notify the Engineer of such discoveries and carry out the Engineer’s instructions for dealing with them.

- POSSESSION OF THE SITE

  - The Employer shall give possession of all parts of the Site to the Contractor by the date stated in the Contract Data, for  execution of works.

- ACCESS TO THE SITE

  - The Contractor shall allow the Engineer and any person authorized by the Engineer access to the Site, to any place where work in connection with the Contract is being carried out or is intended to be carried out and to any place where materials or plant are being manufactured/fabricated/assembled for the works.

- INSTRUCTIONS

  - The Contractor shall carry out all instructions of the Engineer which comply with the applicable laws where the Site is located.

  - The Contractor shall permit the bank to inspect the Contractor’s accounts and records relating to the performance of the Contractor              and to have them audited by auditors appointed by the Bank, if so required by the Bank.

- DISPUTES

  - If the Contractor believes that a decision taken by the Engineer was whether outside the authority given to the Engineer by the Contract or that the decision was wrongly taken, the decision shall be referred to the Arbitrator within 14 days of the notification of the Engineer’s decision.

- PROCEDURE FOR DISPUTES

  - The arbitration shall be conducted in accordance with the arbitration procedure published by the institution named and in the place shown in the Contract Data.

B.           TIME CONTROL

- PROGRAM

  - Within the time stated in the Contract Data the Contractor shall submit to the Engineer for approval a program showing the general methods, arrangements, order, and timing for all the activities in the Works along with monthly cash flow forecast.

  - An update of the Program shall be a program showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining work including any changes to the sequence of the activities.

  - The Contractor shall submit to the Engineer, for approval, an updated program at intervals no longer than the period stated in the Contract Data.  If the Contractor does not submit an updated program within this period, the Engineer may withhold the amount stated in the Contract Data from the next payment certificate and continue to withhold this amount until the next payment after the date on which the overdue program has been submitted.

  - The Engineer’s approval of the Program shall not alter the Contractor’s obligations.  The Contractor may revise the Program and submit it to the Engineer again at any time.  A revised Program is to show the effect of variations and Compensations Events.

- EXTENSION OF THE INTENDED COMPLETION DATE

  - The Engineer shall extend the Intended Completion Date if a Compensation Event occurs or a variation is issued which makes it impossible for Completion to be achieved by the intended Completion Date without the Contractor taking steps to accelerate the remaining work and which would cause the Contractor to incur additional cost.

  - The Engineer shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Engineer for a decision upon the effect of a Compensation Event or variation and submitting full supporting information.  If the Contractor has failed to give early warning of a delay or has failed to cooperate in dealing with delay, the delay by this failure shall not be considered in assessing the new intended Completion Date.

- DELAYS ORDERED BY THE MEETINGS

  - The Engineer may instruct the Contractor to delay the start or progress of any activity within the Works.

- MANAGEMENT MEETINGS

  - Either the Engineer or the Contractor may require the other to attend management meeting.  The business of a management meeting shall be to review the plants for remaining work and to deal with matters raised in accordance with the early warning procedure.

  - The Engineer shall record the business of management meetings and is to provide copies of his record to those attending the meeting and to the Employer.  The responsibility of the parties for actions to be taken is to be decided by the Engineer either at the management meeting or after the management meeting and stated in writing to all who attend the meeting.

- EARLY WARNING

  - The Contractor is to warn the Engineer at the earliest opportunity of specific likely future events of circumstances that may adversely affect the quality of the work, increase the Contract Price or delay the execution of works.  The Engineer may require the Contractor to provide an estimate of the expected effect of the future event or circumstance on the Contract Price and Completion Date.  The estimate is to be provided by the Contractor as soon as reasonably possible.

  - The Contractor shall cooperate with the Engineer in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced by anyone involved in the work and in carrying out any resulting instruction of the Engineer.

C.           QUALITY CONTROL

- IDENTIFYING DEFECTS

    - The Engineer shall check the Contractor’s work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor’s responsibilities.  The Engineer may instruct the Contractor to search for a Defect and to uncover and test any work that the Engineer considers may have a Defect.

    - The Engineer concerned of the department shall counter check the quality of work before taking over the works prior to charging apart from this, a 3rd party inspection shall be done (other than department).

- TESTS

  - If the Engineer instructs the contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples.  If there is no Defect the test shall be a Compensation Event.

- CORRECTION OF DEFECTS

33.1       The Engineer shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion and is defined in the Contract Data.  The Defects Liability period shall be extended for as long as Defects remain to be corrected.

  - Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the        Engineer’s notice.

- UNCORRECTED DEFECTS

  - If the Contractor has not corrected a Defect within the time specified in the Engineer’s, the Engineer will assess the cost of having the Defect  corrected, and the Contractor  will pay this amount and it will be recovered from his future bills.

D. COST CONTROL

- QUANTITIES AND PRICES

  - The schedule-A (price bid) shall contain quantities covered under all items for the construction, installation, testing, and commissioning work to be done by the Contractor.

  - The schedule-A (price bid) is used to calculate the Contract Price.  The Contractor is paid for the quantity of the work done at the rate in the schedule-A (price bid) for each item accordingly, for the actual executed quantity only.

- CHANGES IN THE QUANTITIES

  - If the final quantity of the work done differs from the quantity in the  Schedule-A for the particular item by more than 25 percent provided the change not exceeds 1% of  initial Contract Price, the Engineer shall adjust the rate to allow for the change.( Prior Approval is Required)

  - The Engineer shall not adjust rates from changes in quantities if thereby the initial Contract Price is exceeded by more than 15 percent, except with the Prior approval of the Employer.

  - If requested by the Engineer, the Contractor shall provide the Engineer with a detailed cost break down of any rate in the schedule-A, or cost data.

- VARIATIONS

  - All variations shall be included in updated program produced by the Contractor.

- PAYMENTS FOR VARIATIONS

  - The Contractor shall provide the Engineer with a quotation for carrying out the Variation when requested to do so by the Engineer.  The Engineer shall assess the quotation, which shall be given within seven days of the request or within any longer period stated by the Engineer and before the Variation is ordered.

    - If the work in the Variation corresponds with an item description in the schedule-A and if, in the opinion of the Engineer, the quantity of work above the limit stated in Sub Clause 36.1 or the timings of its execution do not cause the cost per unit of quantity the rate in the schedule-A shall be used to calculate the value of the Variation.  If the cost per unit of quantity changes, or if the nature or timing of the work in the Variation does not correspond with items in the schedule-A, the quotation by the Contractor shall be in the form of new rates for the relevant items of work.

    - Out of the Rate/Unit & lump sum rates the contractor shall be paid for the lowest price i.e. whichever is less.

38.3	If the Contractor’s quotation is unreasonable, the Engineer may order the variation and make a change to the Contract Price, which shall be based on Engineer’s own forecast of the effects of the Variation on the Contractor’s costs.

  - If the Engineer decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as Compensation Event.

  - The Contractor shall not be entitled to additional payment for costs which could have been avoided by giving early warning.

- CASH FLOW FORECASTS

  - When the Program is updated, the Contractor is to provide the Engineer with an updated cash flow forecast.

- PAYMENT CERTIFICATES

  - The Contractor shall submit to the Engineer monthly statements of the estimated value of work completed less the cumulative amount certified previously.

  - The Engineer shall check the Contractor’s monthly statement within 14 days and certify the amount to be paid to be the Contractor after taking into account any credit or debit for the month in question in respect of materials for the works in the relevant amounts.

  - The value of work executed shall be determined by the Engineer.

  - The value of work executed shall comprise the value of the quantities of the items in the schedule-A completed.

  - The value of work executed shall include the valuation of Variations and Compensation Events.

  - The Engineer may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information.

- PAYMENTS

  - Payments shall be adjusted for deductions, retention and other recoveries in terms of

the contract and deduction at source of taxes as applicable under the law. The Employer shall pay the Contractor the amounts certified by the Engineer on or after 30 days of the date of each certificate.

  - COMPENSATION EVENTS

  - The following are Compensation Events unless they are caused by the Contractor:

- The Employer does not give access to a part of the Site by the Site Possession Date stated in the Contract Data.

- The Employer modifies the schedule of other contractors in a way, which effects the work of the contractor under the contract.

- The Engineer orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.

- The Engineer instructs the Contractor to uncover or to carry out additional tests upon work, which is then found to have no Defects.

- The Engineer unreasonably does not approve for a subcontract to be let.

(f)	Ground conditions are substantially more adverse than could reasonably have been assumed before issuance of Letter of Acceptance from the information issued to Bidders (including the Site Investigation Reports), from information available publicly and from a visual inspection of the Site.

- The Employer gives an instruction for dealing with an unforeseen condition, caused by the    Employer, or addition works required for safety or other reasons.

- Other contractors, public authorities, utilities or the Employer does not work within the dates and other constraints stated in the Contract, and they cause delay or extra cost to the Contractor.

- The effect on the Contractor of any of the Employer’s Risks.

- The Engineer unreasonably delays issuing a Certificate of Completion.

(k).	Other Compensation Events listed in the Contract Data or mentioned in the Contract.

  - If a Compensation Event would cause additional cost or would prevent the work being completed before the intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date is extended.  The Engineer shall decide whether and by how much the Contract Price shall be increased and whether any by how much the Intended Completion Date shall be extended.

42.3	As soon as information demonstrating the effect of each Compensation Event upon the Contractor’s forecast cost has been provided by the Contractor, it is to be assessed by the Engineer and the Contract Price shall be adjusted accordingly.  If the Contractor’s forecast is deemed unreasonable, the Engineer shall adjust the Contract Price based on Engineer’s own forecast.  The Engineer will assume that the Contractor will react competently and promptly to the event.

  - The Contractor shall not be entitled to compensation to the extent the Employer’s interest is adversely affected by the Contractor not having given early warning or not having cooperated with the Engineer.

- TAX

  - The rates quoted by the Contractor shall be deemed to be inclusive of the sales and other taxes that the Contractor will have to pay for performance of this Contract.  The Employer will perform such duties in regard to the deduction of such taxes at source as per applicable law.

- CURRENCIES

  - All payments shall be made in Indian Rupees.

45.	RETENTION

45.1	The Employer shall retain from each payment due to the Contractor the proportion stated in the contract Data until Completion of the whole of the Works.

45.2 	The retention amount will be paid after the completion of work.

45.3 	The retention amount may be released after the final bill.

46.	LIQUIDATED DAMAGES

46.1	The Contractor shall pay liquidated damages to the Employer at the rate per day stated in the Contract Data for each day that the Completion Date is later than the intended Completion Date (for the whole of the works or milestone as stated in the contract Data).  The total amount of liquidated damages shall not exceed the amount defined in the Contract Data.  The Employer may deduct liquidated damages from payments due to the Contractor.  Payment of liquidated damages does not affect the Contractor’s liabilities.

46.2	If the Intended Completion Date is extended after liquidated damages have been paid, the Engineer shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment certificate.

47.	SECURITIES

  - The Performance Security (including additional security for unbalanced bids) shall be Provided to the Employer not later than the date specified in the Letter of Acceptance and shall be issued in an amount and form and by a bank or surety acceptable to the Employer, and denominated in Indian Rupees.  The Performance Security shall be valid until a date 28 days from the date of expiry of Defects Liability period and the additional security for unbalanced bids shall be valid until a date 28days from the date of issue of the certificate of completion.

48.	COST OF REPAIRS

  - Loss of damage to the Works or Materials to be incorporated in the Works between the

Start Date and the end of Defects correction periods shall be remedied by the Contractor at the Contractor’s cost if the loss or damage arises from the Contractor’s acts or omissions.

49. FINISHING THE CONTRACT

  - COMPLETION

Work should be completed within 1 month from the date of the handing over of site.

-------------------------------------------------------------------------------------------------------

Sl. No	            Period after date                  % of the work to             Remarks

of commencement               be completed based

on contract amount

-----------------------------------------------------------------------------------------------------------------

At the end of agreement duration period   		100%

---------------------------------------------------------------------------------------------------------------

50. 	TAKING OVER

  - The Employer shall take over the Site and the Works within seven days of the Engineer

issuing a certificate of completion.

51.  	FINAL ACCOUNT

  - The Contractor shall supply to the Engineer a detailed account of the total amount that

the Contractor considers payable under the contract before the end of the Defects Liability Period.  The Engineer shall issue a Defect Liability Certificate and certify any final payment that is due to the Contractor within 56 days of receiving the Contractor’s account if it is correct and complete.  If it is not, the Engineer shall issue within 56 days a schedule that states that scope of the corrections or additions that are necessary.  If the Final Account is still unsatisfactory after it has been resubmitted, the Engineer shall decide on the amount payable to the Contractor and issue a payment certificate, within 56 days of receiving the Contractor’s revised account.

52.	OPERATING AND MAINTENANCE MANUALS

  - If “as built” Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates        stated in the Contract Data.

  - If the Contractor does not supply the Drawings and/or manuals by the dates stated in

the Contract Data, or they do not receive the Engineer’s approval, the Engineer shall withhold the amount stated in the Contract Data from payment due to the Contractor.

- TERMINATION

  - The Employer or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract.

  - Fundamental breaches of Contract include, but shall not be limited to the following.

- The Contractor stops work for 7 days when no stoppage of work is shown on the current program and the stoppage has not been authorized by the Engineer.

- The Engineer instructs the Contractor to delay the progress of the Works and the instruction is not withdrawn within 7 days.

- The Employer or the Contractor is made bankrupt or goes into liquidation other than for reconstruction or amalgamation.

- A payment certified by the Engineer is not paid by the Employer to the Contractor within 120 days of the date of the Engineer’s certificate:

- The Engineer gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Engineer.

- The Contractor does not maintain a security which is required;

- The Contractor has delayed the completion of works by the number of days for which the maximum amount of liquidated damages can be paid as defined in the Contract data; and

- If the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in the executing the Contract.

For the purpose of this paragraph: “corrupt practice” means the offering, giving receiving or soliciting of anything of value to influence the action of a public official in the procurement process or in contract execution.  “Fraudulent Practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Borrower, and includes collusive practice among Bidders (prior to or after bid submission) designed to establish bid prices at artificial non-competitive levels and to deprive the Borrower of the benefits of free and open competition.

  - When either party to the Contract gives notices of a breach of contract to the

Engineer for a cause other than those listed under Sub Clause 53.2 above, the Engineer shall decide whether the breach is fundamental or not.

  - Notwithstanding the above, the Employer may terminate the Contract for convenience.

  - If the Contract is terminated the Contractor shall stop work immediately, make the Site safe and secure and leave the Site as soon as reasonably possible.

- PAYMENT UPON TERMINATION

  - If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Engineer shall issue a certificate for the value of the work done up to the date of the issue of the certificate, less other recoveries due in terms of the contract, less taxes due to the deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the Contract Data.  Additional Liquidated Damages shall not apply.  If the total amount due to the Employer exceeds any payment due to the Contractor the differences shall be a debt payable to the Employer.

54.2	If the Contract is terminated at the Employer’s convenience or because of a fundamental breach of contract by the Employer, the Engineer shall issue a certificate for the value of the work done, the reasonable cost of removal of Equipment, repatriation of the Contractor’s personnel employed solely on the works, and the Contractor’s costs of protecting and securing the Works and less advance payments received up to the date of the Certificate, less other recoveries due in terms of the contract and less taxes due to be deducted at source as per applicable law.

- PROPERTY

  - All materials on the Site, Plant, Equipment, Temporary Works and Works are deemed to be the property of the Employer, if the Contract is terminated because of a Contractor’s default.

- RELEASE FROM PERFORMANCE

    - If the Contract is frustrated by the outbreak of war or by another event entirely outside the control of either the Employer or the Contractor the Engineer shall certify that the Contract has been frustrated.  The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried  our before receiving it and for any work carried out afterwards to which commitment was  made.

- The term Executive Engineer/Civil/TSSPDCL/Nalgonda& Suryapet , the said conditions shall mean the TSSPDCL officer in charge of the work shall be competent to exercise all the powers and privileges reserved here in favor of board.

- Any dispute of difference between the parties here to arising out of or in connection with or touching this agreement shell be referred to the arbitrations one to be appointed by each party to the dispute of difference in accordance with and subject to the previous of the arbitration Act 1940 or any statutory modification of reenactment thereof for the time being force. The arbitration proceeding if any shall be conducted at Hyderabad and Secunderabad.

- The time shall be considered as the essence of the agreement. The work shall be executed with in from the date of handing over the site to the contractor.

- The quality of the work executed shell be measured and payments made ordinarily monthly on the completion of work, or the termination of this agreement final measurements will be made and accounts adjusted accordingly.

100% value of the work will be paid for completed portion of the work at the quoted rates. The security deposit will be returned after guarantee period of 6 months from the date of successful completion of work.

All the correspondence regarding payment of bills security deposit etc., should be addressed to the concerned circle Accounts Officer (Exp), TSSPDCL, Hyderabad.

61.	PENALTY FOR THE LATE COMPLETION: The completion period committed shall be deemed to the essence of the contract. In case of delay in completion of work, where be the reasons, the Company may at its option demand and recover from the tender amount equivalent to 1.5% of the value of the work spot completed within the prescribed time limit for every week of delay of part thereof, subject to maximum of 5% of the total value of the contract. This right of Company shall be without prejudice to its option under the law including the right to cancel the contract forfeit the deposits and recover damages for breach of contract.

In witness where of the parties were to have executed the presents the day and year first above written.

SIGNED & DELIVERED BY      			SOUTHERN POWER DISTN CO.LTD.

For & on behalf of the SPDCL

In the presence of

Signed & Delivered by

SD/-

|  | Superintending Engineer, Operation, TSSPDCL, Suryapet. |
| --- | --- |

              - TECHNICAL SPECIFICATIONS

SPECIAL CONDITIONS OF CONTRACT

TABLE OF CONTENTS

| S. NO. | ITEM |
| --- | --- |
| 1. | DESCRIPTION |
| 1.1A | RESPONSIBILITY FOR EXECUTION OF THE CONTRACT |
| 1.1B | NOTICES |
| 2. | WORKING HOURS |
| 3. | EXTRA SHIFTS AND OVER TIME WORK |
| 4. | ACCIDENTS |
| 5. | INDEMNITIES |
| 6. | LICENSE |
| 7. | TRANSPORT ARRANGEMENT |
| 8. | MACHINERY TOOLS AND TACKLES |
| 9. | SAFETY PRECAUTIONS |
| 10. | FIRE PRECAUTIONS |
| 11. | WORKING AREA AND CLEANLINESS |
| 12. | SITE DISCIPLINE |
| 13. | SITE OFFICE AND SITE STORES |
| 14. | APPROVAL OF INSTALLATION BY GOVERNMENT AUTHORITIES (CEIG) |
| 15. | MEASUREMENT OR WORK |
| 16. | INCOME TAX |
| 17. | TERMINATION OF CONTRACT FOR BOARDS CONVENIENCE |
| 18. | LABOUR |
| 19. | COMPLIANCE WITH LABOUR REGULATIONS |
| 20. | ARBITRATION |
| 21. | RESPONSIBILITY FOR EXECUTION OF THE CONTRACT |

F. SPECIAL CONDITIONS OF CONTRACT

- DESCRIPTION

The Contractor shall, at all times during the continuance of the contract, comply fully with all existing Acts, regulations and bye laws including all statutory amendments and reenactments of State or SOUTHERN Government and other local authorities and any other  enactments, notifications and acts that may be passed in future either by the State or the SOUTHERN government or local authority, including Indian Workmen’s Compensation Act, 1923.  Contract Labour (Regulation and Abolition) Act 1970, the Child Labour Prohibition and Regulation Act 1986, and Equal Remuneration Act 1976, Factories Act, Minimum Wages Act 1948, Provident Fund Regulations, Employees Provident Fund Act 1952 EPF Act 1996 and related acts passed from time to time.  Schemes made under the Same Act the Buildings and other construction workers (Regulation of Employment and condition of Service) Act 1996, the Cess Act 1996 and also applicable Labour Regulations, Health and Sanitary Arrangement for Workmen, Insurance and other benefits and shall keep Employer indemnified in case any action is commenced by Competent authorities for contravention by the Contractor.

If the Employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated above on the part of the Contractor, the Engineer shall have the right to deduct from any amounts due to the Contractor, his amount of Performance Security or recover from the Contractor personally any sum required or estimated to be required for making good the loss or damage suffered by the employer, responsibility in connection with the employees of the contractor, who shall, in no case, be treated as the employees of the Employer at any point of time.

1.1 A	RESPONSIBILITY FOR EXECUTION OF THE CONTRACT (CLAUSE 16 OF S.C.C.)

The Contractor shall carry out the entire work according to sound engineering practices.  The responsibility lies with the Contractor for the proper execution of the erection work according to existing laws and bye laws at the time of contract execution.  The Contractor shall confirm in respects to the requirements to CEIG (Chief Electrical Inspector to Government of A. P.) as and when required by them.  However, the Contractor shall have to follow the instructions of the Employer or his authorized representative in respect of the following.

- Progress reports to be submitted from time to time.

- Progress and completion of the work according to the time schedule.

- Execution of contract works to the Purchaser’s entire satisfaction.

- Submitting the details regarding the name of the responsible persons for execution of this contract.

- Preparing, submission and getting approval of the Complete electrical system of the power plant including the switch yard from the CEIG will be contractor’s responsibility.

1.1.B.	NOTICES:

    - All Certificates, notices or written orders to be given by the Employer to the Contractor under the terms of the contract shall be served by sending by post to or delivering the same to Contractor’s principal place of business, or such other address as the Contractor shall nominate for this purpose.

    - All notices to be given to the TSSPDCL or to the Engineer under the terms of the Contract shall be served by sending by post or delivering the same to the respective addressee nominated for that purpose.

The Employer’s & Engineers address is

Superintending Engineer/Operation,

Suryapet,

TSSPDCL,

- WORKING HOURS (CLAUSE 12 OF G.C.C.)

Before commencement of work, the contractor shall inform in writing, the normal working hours for his staff and workers. These hours be as far as possible in consonance with the Employer’s working hours for better coordination.

All the staff and workers should positively leave the site premises after these hours, except for authorized watch and ward personnel, approved by the employer.

- EXTRA SHIFT & OVERTIME WORK (CLAUSE 12 OF G.C.C.)

At the commencement of work, the Contractor shall arrange for a general shift, as per working hours.

If, at a later date the employer feels that extra shift should be started to complete work allotted to the contractor within the time stipulated or to make up for any past delays.  The contractor shall arrange it.

- ACCIDENTS (CLAUSE 12 OF G.C.C.)

The employer will not be responsible for any damages or compensation payable inconsequence of an accident or injuries to any of the Contractor’s personnel or any third party or his sub – contractor’s personnel.

The contractor shall insure at his cost-against any such eventuality as per rules in force and submit the documentary evidence of the Insurance Policy taken, positively prior to commencement of work at site and should keep policy valid by paying premium and other changes will handing over of the plant.

In case of any accidents at or near the site in connection with the execution of work, the contractor shall within 24 hours, make a detailed report of accident and submit the same to the purchaser in the form provided by the purchaser.

The contractor shall also report such accidents to the competent authority as laid down by the existing rules and regulations and inform the Employer regarding the same.

5.	Insurance coverage for all items shall be at the risk of the contractor.

5.0.1	As in agreement.

5.1	INDEMNITIES

The contractor is liable for and indemnifies the TSSPDCL against losses, expenses and claims for loss or damage to physical property, personal injury and death caused by his own acts or omissions.

5.2	The contractor claiming indemnity is to take all reasonable steps to mitigate the lower damage will occur.

5.3	the contractor indemnifies the TSSPDCL against claims to damages caused by the movements of his equipment or temporary works.

5.4	The Contractor shall submit an “Indemnity Bond” to the TSSPDCL incorporating the above points before taking up the execution of the work.

6.	LICENSE (CLALUSE 16 OF G.C.C)

The contractor or his sub-contractor shall have valid contractor’s license from Electrical Inspector of A. P. State, and he shall maintain its validity for the complete duration of the contract.

- TRANSPORT ARRANGEMENT (CLAUSE 17 OF G.C.C.)

The contractor shall make the transport arrangement at his cost for his staff and workers to site.

- MACHINERY, TOOLS & TACKLES (CLAUSE 17 OF G.C.C.)

The Contractor shall provide the required machinery/equipment, accessories, necessary tools and tackles, instruments, and all the normal consumable materials required for the satisfactory execution of this contract. The Contractor shall arrange for cranes for unloading and erection purpose, if required.

GatePass for Materials:

All tools, tackles, construction materials, welding materials etc., will be taken inside the site limits only after registration with security personnel.  Also any material will be taken out only on valid gate pass issued by purchaser’s representative after checking the proper “IN” gate passes.  The contractor shall have to preserve the “IN” gate passes obtained from security when every /any material is route inside the site to enable taking back the balance/excess materials, Tools and Tackles after completion of works.

- SAFETY PRECAUTIONS (CLAUSE 19 OF G.C.C.)

All the safety measures to avoid accidents shall be followed strictly in accordance with the safety rules and regulation laid down by the government authorities.

The Contractor shall take all safety precautions and shall provide proper scaffolding, life-belts, ladder, shock proof helmets & earth rods etc. to avoid accidents and to ensure safety, of not only his personnel but also the safety of the staff and workers of other contractors working at the same site.

The contractor shall take necessary precautions to ensure that no part of the building/structure damage or disfigured due to negligence on his part while carrying out the work.  In case of excess damage, the same shall be made good by the contractor immediately at his own cost.

Re-commissioning on energized equipment shall be carried out with proper safety permits issued by the Purchaser/Competent authorities. When required to work at heights or at hazardous location areas, the contractor shall carryout the same with utmost care and all safety precautions.

- FIRE PRECAUTIONS (CLAUSE 19 OF G.C.C.)

The contractor shall strictly instruct his site staff and workers to abide by the regulations in force at the site regarding all precautions to be taken to avoid fire hazards.

- WORKING AREA & CLEANLINESS.

The Contractor shall keep the site of work in a clean and sanitary condition.  After the completion of the entire work, the contractor shall arrange to remove all the temporary structures, surplus materials, dirt, debris, etc. from the site and finished work shall be handed over the employer in a clean and complete shape.

- SITE DISCIPLINE (CLAUSE OF G.C.C.)

Strict discipline shall be observed by all the contractor’s personnel inside the premises of the site.  The contractor and his personnel shall abide by all the rules and regulations of the Employer, Disciplinary action shall be taken against the Contractor/his personnel and their services liable to be terminated, if found quarrelling/ violating the rules.

- SITE OFFICE & SITE STORES

The Contractor will make necessary arrangements for erection of his site office and site stores after getting written permission from the employer to erect such temporary structure at his own cost.  Temporary power supply will be provided at one point at the nearest switch room. The power consumption charges will have to be borne by the Contractor.  However, non-availability of the Crane does not leave the contractor off his responsibilities. The contractor is permitted to make use of water source available in any sub-station sites for construction purpose.

Transport of water from the source to the working areas will be contractor’s responsibility.

- APPROVAL OF INSTALLATION BY GOVERNMENT AUTHORITIES (CEIG) (CLAUSE 49OF G.C.C.)

Wherever approval of government authorities is required, as per existing rules and regulations, the Contractor shall obtain the same.

- MEASUREMENT (CLAUSE 40 OF G.C.C.)

The Engineer shall, except as otherwise stated ascertain and determine by measurement the value in terms of the contract of work done in accordance with the contract.  He shall, when required any part or parts of the works to be measured, give notice to the contractor’s authorized agent or representative, who shall forth with attend or send a qualified agent to assist the Engineer or the Engineer’s Representative in making such measurement, and shall furnish all particulars required by either of them.  Should the contractor not attend or neglect or omit to send such agent, then the measurement of the work.  For the purpose of measuring such permanent work as is to be measured by records and drawings, the Engineer’s representative shall prepare records and drawings month by month of such work and the contractor, as and when called upon to do so in writing, shall within fourteen days, attend to examine and agree such records and drawings, they shall be taken to be correct.  If, after examination of such records, and drawings, they shall nevertheless be taken to be correct, unless the contractor shall, within Fourteen days of such examination, lodge with the Engineer’s Representative, for decision by the Engineer, notice in writing of the respects in which such records and drawings are claimed by him to be incorrect.  Payments will be made to the contractor by cheque at monthly intervals.  The contractor shall submit his bills for work accomplished and measured by Engineer on or before the last day of month.

- INCOME TAX (CLAUSE 43 OF G.C.C.)

- Deductions will be made towards Income Tax at source by the TSSPDCL as directed by Income Tax Department.

- The Contractor’s staff, personnel and labour will be liable to pay personnel income taxes in India in respect of such of their salaries and wages as are chargeable under the laws and regulations for the time being in force, and the contractor shall perform such duties in regard to such deductions there of as may be imposed on him by such laws and regulations.

17.	TERMINATION OF CONTRACT FOR TSSPDCL CONVENIECE (CLAUSE 53.4 OF G.C.C.)

The TSSPDCL shall be entitled to terminate this contract at any time for the TSSPDCL convenience after giving 30 days prior notice to the contractor with a copy to the Engineer.

18	LABOUR

The Contractor shall, unless otherwise provided in the contract, make his own arrangements, for the engagements of all staff and labor, local, or other, and for their payment, housing, feeding and transport.

The Contractor shall, if required by the Engineer, deliver to the Engineer a return in  detail, in such form and at such intervals as the Engineer may prescribe showing the staff and the numbers of the several classes of labor from time to time employed by the Contractor on the Site and such information respecting Contractor’s Equipment as the Engineer may require.

19	COMPLIANCE WITH LABOUR REGULATIONS

During continuance of the Contract, the Contractor and his sub contractors shall abide at all times by all existing labour enactment’s and rules made thereunder, regulations, notifications and bye laws of the State or Central Government or local authority and any other labour law (including rules), regulations, bye laws that may be passed or notification that may be issued under any labour law in future either by the State or the Central Government or the local authority.  Salient features of some of the major labour laws that are applicable to construction industry are given below.  The Contractor shall keep the Employer indemnified in case any action is taken against the Employer by the Competent authority on account of contravention of any of the provisions of any Act or rules made there under, regulations or notifications including amendments.  If the Employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated in the notifications/bye laws/Acts/Rules /regulations including amendments, if any, on the part of the Contractor, the Engineer/Employer shall have the right to deduct any money due to the contractor including his amount of performance security.  The Employer/Engineer shall also have right to recover from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer.

The employees of the Contractor and the Sub-Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time.

SALIENT FEATURES OF SOME MAJOR LABOUR LAWS APPLICABLE TO ESTABLISHMENTS ENGAGED IN BUILDING AND OTHER CONSTRUTION WORK.

- Workmen Compensation Act 1923: - The Act provides for compensation in case of injury by accident arising out of and during the course of employment.

- Payment of Gratuity Act 1972: -  Gratuity is payable to an employee under the Act on satisfaction of certain conditions on separation if an employee has completed 5 years service or more or on death the rate of 15 days wages for every completed year of service.  The Act is applicable to all establishments employing 10 or more employees.

- Employees P. F. and Miscellaneous Provision Act 1952: The Act for monthly contributions by the employer plus workers @10% or 8.33%.  the benefits payable under the Act are:

(i)   Pension or family pension on retirement or death, as the case may be

(ii)  Deposit linked insurance on the death in harness of the worker.

(iii)	Payment  of P. F. accumulation on retirement /death etc.

- Maternity Benefits Act 1951: -The Act provides for leave and some other benefits to women employees in case of confinement or miscarriage etc.

- Contract labour (Regulation &Abolition) Act 1970: - The Act provides for certain welfare measures to be provided b y the contractor to contract labour and in case the Contractor fails to provide, the same are required to be provided, by the principal Employer by Law.  The Principal Employer is required to take Certificate of Registration and the Contractor is required to take license from the designated officer.  The Act is applicable to the establishments or Contractor of Principal Employer if they employ 20 or more contract labour.

- Minimum Wages Act 1948: - The Employer is supposed to pay not less than the Minimum Wages fixed by appropriate Government as per provision of the Act if the employment is a scheduled employment.  Construction of Buildings, Roads, Runways are scheduled employment’s.

- Payment of Wages Act 1936: -  It lays down as to by what date the wages are to be paid, when it will be paid and what deductions can be made from the wages of the workers.

- Equal Remuneration Act 1979: -  The Act provides for payment of equal wages for work of equal nature to Male and Female workers and for not making discrimination against Female employees in the matters of transfers, training and promotions etc.

i)	Payment of Bonus Act 1965: - The Act is applicable to all establishments employing 20 or more employees. The Act provides for payments of annual bonus subject to a minimum of 8.33% of wages and maximum of 20% of wages to employees drawing Rs.3500/- per month or less.  The bonus to be paid to employees getting Rs.2500/- per month or above up to Rs.3500/- per month shall be worked out by taking wages as Rs.2500/- per month only.   The Act does not apply to certain establishments.  The newly set-up establishments are exempted for five years in certain circumstances.  Some of the State Governments have reduced the employment size from 20 to 10 for the purpose of applicability of this Act.

- Industrial Disputes Act 1947: - The Act lays down the machinery and procedure for resolution of Industrial disputes, in what situations or lock-out becomes illegal and what are the requirements of laying off or retrenching the employees or closing down the establishments.

- Industrial Employment (Standing Orders) Act 1946: - It is applicable to all establishments employing 100 or more workmen (employment size reduced by some of the States and SOUTHERN government to 50).  The Act provides for laying down rules governing the conditions of employment by the Employment on matters provided in the Act and get the same certified by the designated Authority.

l)	Trade Union Act 1926: - The Act lays down the procedure for registration of trade unions of workmen and employers.  The Trade Unions registered under the Act have been given certain immunities from civil and criminal liabilities.

- Child Labour (prohibition & Regulation) Act 1986: - The Act prohibits employment of children below 14 years of age in certain occupations and process and provides for regulation of employment of children in all other occupations and processes.Employment of Child Labour is prohibited in Building and Construction Industry.

- Inter-State Migrant Workmen’s (Regulation of Employment & Conditions of Service) Act 1979: - The Act is applicable to an establishment which employ 5 or more inter-state migrant workmen through an intermediary (who has recruited workmen in one state for employment in the establishment situated in another state).  The InterState migrant workmen, in an establishment to which this Act becomes applicable, are required to be provided certain facilities such as housing, medical aid, traveling expenses from home up to the establishment and back, etc.

o)	The Building and Other Construction Workers (Regulation of Employment and Conditions of Service) Act 1996 and the Cess Act of 1996:  All the establishments who carry on any building or other construction work and employs 10 or more workers are covered under this Act.  All such establishments are required to pay cess at the rate not exceeding 2% of the cost of construction as may be modified by the Government.  The Employer of the establishment is required to provide safety measures at the building or construction work and other welfare measures, such as Canteens, First- Aid facilities, Ambulance, Housing accommodations for workers near the work place etc.  The Employer to whom the Act applies has to obtain a registration certificate from the Registering Officer appointed by the Government.

p)	Factories Act 1948: - The Act lays down the procedure for approval at plans before setting up a factory, health and safety provisions, welfare provisions, working hours, annual earned leave and rendering information regarding accidents or dangerous occurrences to designated authorities.  It is applicable to premises employing 10 persons or more with aid of power or 20 or more persons without the aid of power engaged in manufacturing process.

- ARBITRATION (GCC CLAUSE 25.1)

The Procedure for arbitration will be as laid down Indian Arbitration and conciliation act 1996.

21)	Responsibility for execution of the Contract:

The contractor shall carryout the entire work according to sound Engineering practices. The responsibility lies with the contractor for proper execution of work according to existing laws and bylaws. The contractor shall have to follow the instructions of the Employer or Engineer – In – Charge.

a)	Progress reports shall be furnished fortnightly.

b)	The details of project manager and site supervisors.

c)	Inspection of supports, conductor and other equipment at manufacturer’s site by the

Employer.

d)	Approval test certificates before dispatch the material /equipment to site.

e)        Proper storage of  material / equipment.

f)	“As Built” drawings and schedules shall be submitted within 15 days of completion

of the work.

g)	Operating manuals and operating instructions shall be furnished.

SD/-

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.

### CONTRACT DATA

Items marked “N/A” do not apply in this Contract.

The following documents are also part of the Contract:			Clause ref of G.C.C.

Reference

- The Schedule of Operating and Maintenance Manuals			           (52)

- The Schedule of Other Contractor							(8)

- The Schedule of Key Personnel.							(9)

The above insertions should correspond to the information provided in the Invitation of Bids.

The Employer is

Name:    Superentending Engineer/Operation,

Suryapet,

TSSPDCL.

Name of authorized Representative: Superintending Engineer/Operation /Suryapet

The Engineer is

Name:     Superintending Engineer/Operation/Suryapet

Address:   Near Eanadu Office, Suryapet.

The name and identification number of the Contract is Bid No.:                                                                TENDER SPECIFICATION No.      /SE/Operation/Suryapet/02/2023-24

The works consist of “Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”.

The Start Date shall be Date of notice to proceed with work or entering into the agreementwhichever is earlier				(1.1)

The Intended Completion Date for the whole Of the Work shall be the date which comes after 4 month From the start date with the following milestones: G.C.C (17, 26)

-------------------------------------------------------------------------------------------------------

Sl. No	            Period after date                  % of the work to             Remarks

of commencement               be completed based

on contract amount

-----------------------------------------------------------------------------------------------------------------

At the end of agreement period      100%

The following documents also part of the Contract:		  G.C.C		(2.3)

The Contractor shall submit a revised Program for the Works

Within 7days of delivery of the Letter of Acceptance.		 G.C.C		 (25)

The Site Possession Dates shall be:				  G.C.C	              (21)

Section1                                        Within a month after entering into Agreement

Section2

Section3

The Site is		___________________			             G.C.C  (1)

And is defined in drawings on.___________________________

The Defects Liability Period is 6 months from the date of issue of

completion certificate .      						G.C.C (32)

The minimum insurance cover for physical property, injury	G.C.C (13)

And death is Five (lakhs) per occurrence with the number of occurrences

Limited to four, After each occurrence, contractor will pay additional premium

Necessary to make insurance valid for four occurrences always.

The following events shall also be Compensation Events:	G.C.C (39)

1____________NIL______________________

2______________________________________

3______________________________________

4______________________________________

The period between program updates shall be 30 days.	                                      G.C.C (25)

The amount to be withheld for late submission of an updated		G.C.C (25)

program shall be Rs.25,000/-

The language of the Contract documents is English			G.C.C (25)

The law which applies to the Contract is the law of India			G.C.C (3)

The currency of the Contract is Indian Rupees. 				G.C.C (3)

The arbitration if any in the disputes shall be conducted in accordance with the

Arbitration procedure as laid down in Indian Arbitration Conciliation act 1996.

All disputes arising out of bidding process or in the execution of the contract,payments,penalties etc, shall be governed by and construed in accordance with the laws of India and limited courts of Hyderabad only.

The proportion of payments retained (retention money) shall be 5% from each bill

Subject to a maximum of 5% of contract value                       G.C.C 4

The liquidated damages for whole of the works are at the rate of  Rs. ½ % per week on  left over, subject to the maximum amount of liquidated damages, for the whole of the works is 10%  of final contract price.

I/We am/are prepared to furnish detailed data in support of all my/our quoted rates , when called to do so without any reservations.

SIGNATURE OF THE  TENDERER OR CONTRACTOR

NAME

DESIGNATION

COMPANY

DATE

SD/-

|  | Superintending Engineer, Operation, TSSPDCL, Suryapet. |
| --- | --- |

SCHEDULE OF QUANTITIES, PRICES

AND

FOOT NOTE

PREAMBLE

Name  of work: TSSPDCL – “Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”.

1.	The Bill of Quantities shall be read in conjunction with the instructions to tenders, General and Special conditions of Contract Technical Specifications and Drawings.

2.	The quantities given in the Bill of Quantities are estimated and provisional and are given to provide common basis for tendering. The quantities here given are those upon which the lumpsum tender cost of the work is based but they are subject to alterations, omissions, deductions or additions as provided for in the conditions of this be done. The basis of payment will be actual quantities of work ordered and carried out at measured by the contractor and verified by the Engineer and valued at the estimate rate plus or minus tender percentage quoted in the Bill of Quantities where applicable and otherwise at such rates and prices as the Engineer-in-Charge may fix within the terms of Contract.

3.	The estimate rates in the bill of quantities shall, except in so-far  as it is otherwise provided under the contract include cost of all constructional material, labour, machinery, transportation, erection, maintenance, profit, taxes and duties together  with all general risks, liabilities and obligations set out or implied in the contract.

4.	The plans enclosed with the tender are liable to be altered during execution of work as per necessity of site conditions. The tender percentage quoted by the tenderer shall hold good for execution of work even with altered plans.

5.	The whole cost of complying with the provisions of the contract shall be included in the estimated rates for items provided in the bill of quantities and where no items are provided in the bill of quantities, their cost shall be deemed to be distributed among the estimate rates entered for the related items or work.

6.	General directions and descriptions of work and materials are not necessarily repeated nor summarized in the bill of quantities. References to the relevant sections of the contract documentation shall be made before entering estimate rate against each item in the bill of quantities.

7.	The method of measurements of completed work for payment shall be in accordance with the relevant B.I.S. Code &APS. specifications.

8.	All items of work are to be executed as per the drawings/specifications supplied with the contract documents.

If there is any contradiction between the drawings and the next of the specifications, the later shall prevail.

9.	The tenderer should inspect and select the quarries of his choice before he quotes the tender percentage in the schedule of bill of quantities and satisfy himself about the availability of required quantum of materials.

10.	The actual mix proportion by weight to be adopted during execution will be got designed in the laboratories to suit the grade of concrete and mortar to be used. It will be the responsibility of the contractor to manufacture concrete and mortar of required strength.

11.	The quantum of measurement for all items of earthwork involving conveyance manually or by machinery shall be as assessed by level measurement. The measurement for the embankment will be for the consolidated banks only.

12.	Wherever bailing out of water is involved either for excavation or for foundations or for constructions, the percentage quoted shall take into account the dewatering charges necessary. No separate payment will be made for dewatering.

13.	The quoted tender percentage shall also include the work of any kind necessary for the due and satisfactory construction, completion and maintenance of the work according to the drawings and these specifications and further drawings and orders that may be issued by the Engineer-n-charge from time to time. The quoted tender percentage shall include compliance by the contractor with all the general conditions of contract, whether specifically  mentioned  or not in the various clauses of these specifications, all materials, machinery, plant, equipment, tools, fuel, water strutting, timbering, transport, offices, stores, workshop staff, labour and the provision of proper and sufficient protective works, diversions, temporary fencing and lighting. It shall also include safety of workers, first aid equipment suitable accommodation for the staff and workmen, with adequate sanitary arrangements, the effecting and maintenances of all insurances, the payment of all wages, salaries, fees, royalties / Taxes, duties / service tax (if any) or other charges arising out of the execution of works and the regular clearance of rubbish, reinstatement and clearing-up of the site as may be required on completion of works safety of the public and protection of the works and adjoining land. The work of building in quantity control/assurance shall be deemed to be covered in the quoted percentage.

14.	The contractor shall ensure that, the quoted tender percentage shall cover all stages of work such as setting out, selection of materials, selection of construction methods, selection of equipment and plant, deployment of personnel and supervisory staff, quality control testing etc. The work quality assurance shall be deemed to be covered in the tender percentage.

15.

a)	The special attention of the tenderer is drawn to the conditions in the tender notices wherein reference has been made to the  Andhra Pradesh standard specifications (APSS) and the standard preliminary specifications containing therein. These preliminary specifications shall apply to the agreement to be entered into between the contractor and TSSPDCL&  shall  form  an  in-separable  condition  of  the  contract along with the estimate. All these documents taken together shall be deemed to form on contract and shall be complimentary to another.

b)	The tenderer shall carefully study the drawings and additional specifications and all the documents, which form part of the agreement to be entered into by successful tenderer. The APSS and other documents connected with contract such as estimate plans, specifications, can be seen on all working days in the office of  Executive Engineer,civil/Nalgonda& Suryapet.

16.	The tenderers attention is directed to requirements for materials under the clause ‘materials and workmanship’ n the preliminary specifications of APSS. Materials conforming to the Bureau of Indian Standard specifications, APSS etc., shall be used on the work and the tenderers shall quote his overall tender percentage accordingly.

17.	The tenderer has to do his own testing of materials and satisfy himself that they conform to the specifications of respective I.S.I. codes before tendering.

18.	The contractor shall himself procure the required construction materials of approved quality including the earth for formation of embankment and water from quarries/sources of his choice. All such quarries/sources of materials required for the work shall be got approved by the Engineer-in-charge in writing well before their use of the work.

19.	The contractor shall himself procure the steel, cement, Blasting materials, sand, metal, soils etc., and such other materials required for the work well in advance. The contractor has to bear the cost of materials for conveyance. The department will not take any responsibility for fluctuations in market in cost of the materials, transportation and for loss of materials etc.

20.	Inspection of site and quarries by the tenderer: Every tenderer is expected before quoting his overall tender percentage, to inspect the site of proposed work. He should also inspect the quarries and satisfy himself about the quality, and availability of materials. The best class of materials to be obtained from quarries, or other sources shall be used on the work. In every case the materials as called for in the standard specifications or in this tender notice, or as required by the Engineering-in-Charge, in any case, shall be submitted for the Engineer-in-charge’s approval before the supply to site of work is begun.

21.	The tenderer’s particular attention is drawn to the sections and clauses in the AP standard specifications dealing with

- Test, inspection and rejection of defective materials and work.

- Carriage

- Construction plant

- Water and lighting

- Cleaning up during the progress and for delivery

- Accidents

- Delays

- Particulars of payment

The contractor should closely peruse all the specifications clauses, which given the overall tender percentage he is tendering.

22.	The defect liability period of  contract is twelve months plus defects correction period.

23.	The estimate rates for items shown in Schedule “A” include all construction materials. No escalation in rates will be paid unless specified in the tender document. The tenderer has to quote an overall tender percentage considering all the aspects of the tender to complete the finished item of work as per the APSS/B.I.S. specifications, the special specifications appended, Drawings etc.

24.	If there is any contradiction between APSS and B.I.S. specifications, listed and detailed technical specifications, the later shall prevail.

25.	In case of a job for which specifications are not available with Schedule or in APSS/B.I.S. code and are required to be prescribed, such work shall be carried out in accordance with the written instructions of the Engineer-in-charge.

26.	The contractor should use the excavated useful soils and stone for construction purpose. Soils used for construction either for homogeneous section in hearting or inc casing zone based on the suitability will be at free of cost and the cost of stone used for construction purpose will be recovered from the contractors bill.

The contractor should quote his tender percentage keeping in view of the above aspects.

27.	Additions and alternations by the Tenderer in the  Schedule of quantities will disqualify the tender.

28.	The unit rates noted below are those governing payment of extras of deductions for omissions according to the conditions of the contract as set-forth in the preliminary specifications of the AP standard specifications and other conditions of specifications of this contract.

29.	It is to be expressly understood that the measured work is to be taken according to the actual quantities when in place and finished according to the drawing or as may be ordered from time to time by the Superintending Engineer/Civil and the cost calculated by measurement or weight at their respective rates without any additional charge for any necessary or contingent works connected works connected herewith. The Percentage Excess or less on ECV quoted are for works in situ and complete in every respect.

30.	For all items of work in excess of the quantities indicated the rates payable for such excess quantities will be tendered rates i.e., estimate rates plus or minus tender percentage.

31.	For all items of work, intermediate payment will be made provisionally as per relevant clause. Full-accepted agreement rates will be paid only after all the items of works are completed.

32.	The contractor is bound to execute all supplemental works that are found essential incidental and inevitable during execution of main work.

33.	The payment of rates for supplemental items of work will be regulated as under.

Supplemental items directly deductible from similar items in the original agreement.

The rates shall be derived by adding to or subtracting from the agreement rate of such similar item the cost of the difference in the quantity of materials labour between the new items and similar items in the agreement worked out with reference to the schedule of rates adopted in the sanctioned estimate with which the tenders are accepted plus or minus overall tender percentage.

a)	Similar items but the rates of which cannot be directly deducted from the original agreement.

b)	Purely new items which do not correspond to any item in the agreement.

The rate of all such items shall be estimated rates plus or minus overall tender percentage.

34.	Extra Items:

34.1	Extra items of work shall not vitiate the contract. The contract shall  be found to execute     extra items  of work as directed by the Engineer-in-charge. The rates for extra items shall be worked out by the Engineer-n-charge as per the conditions of the contract and the same are binding on the contractor.

34.2	The contractor shall before the 15th day of each month, submit in writing to the Engineer-in-charge a statement  of extra items if any that they have executed during the preceding month failing which the contractor shall not be entitled to claim any.

35.	Entrustment of additional items:

35.1	Where ever additional items not contingent of the main work and outside the scope of original agreement are to be entrusted to the original contractor dispensing with bids and if the value of such items exceeds the limits upto which the officer is empowered to entrust works initially to contractor without calling for tenders, approval of competent authority shall be obtained. Entrustment  of such items on nomination shall be at rates not exceeding the estimated rates.

35.2	Entrustment of the additional items contingent on the main work will be authorized by the officersupto the monetary limits upto which they themselves are competent to accept items in the original agreement so long as the total amounts upto which they are competent to accept in an original agreement rates for such items shall be worked out in accordance with the procedure – For all items or work in excess of the quantities shown in the bill of quantities of the tenders, the rate payable for such items shall be estimate rates for the items (+) or ( -) over all tender percentage accepted by the competent authority.

35.2.1	Entrustment of either the additional or supplemental items shall be subject to the provisions of the agreement entered into by a Competent Authority after the tender is accepted. The Superintending Engineer/Civil/Corporate Office who entered into the agreement approves the rate for the items/variation in quantity in the current agreement. The items shall not be ordered by an officer on his own responsibility if the revised estimate or deviation statement providing for the same requires the sanction of higher authority.

Note:	It may be noted that the term estimate rate used above means the rate in the sanctioned estimate with which the tender’s compared or if no such rate is available in the estimate the rate derived will be with reference to the schedule of rates adopted in the sanctioned estimate with which tenders are compared.

|  | SD/- Superintending Engineer, Operation, TSSPDCL, Suryapet. |
| --- | --- |

#### FOOT NOTE ( Schedule A )

TENDER SPECIFICATION No. SE/Operation / Suryapet/ 02/2023-24

Name of the work: “Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”.

Estimated value of contract: Rs. 2,49,961.00 /- (Excluding GST) (Two Lakh Fourty Nine Thousand Nine Hundred and Sixty One Only)

I/We …………………………………………………………………………………… do hereby express my/ our willingness to execute the aforesaid work as per the conditions, standards, specifications, rules, regulations etc., stipulated in the Tender Schedules at

1)	The  estimated value of the contract Rs /-                         (Rupees  ……………………………………………………………………..……Only)

(or)

2)	An overall tender percentage of excess over (in figures ……………. And in

words …………………………………………………………………………) the

estimated value of the contract.

(or)

3)	An overall tender percentage of less than (in figures …………….. and in words…………………………………………………………………………..) the estimated value of the contract

(Clearly strike out whichever is not applicable)

Conditions:

1)	The percentage quoted shall be up to a maximum of the decimals and shall be written clearly in figures and words. In case of discrepancy between the percentage quoted in figures and words the percentage quoted in words will prevail.

2)	In case contractor quotes % only in words and does not quoted in figures or vice versa, such tenders shall be treated as incomplete and rejected.

# SIGNATURE OF THE TENDERER

# WITH SEAL

SD/-

|  | Superintending Engineer, Operation, TSSPDCL, Suryapet. |
| --- | --- |

SECTION 7

FORMS OF SECURITIES

Acceptable forms of securities are annexed.  Bidders should not complete the Performance Security forms at this time.  Only the successful Bidder will be required to provide Performance Security in accordance with one of the forms, or in a similar; for acceptable to the Employer.

Annex A :	Bid Security (Bank Guarantee)

Annex B :	Performance Bank Guarantee

Annex C :          Sample proforma of Joint undertaking by the subcontractor along with the

bidder/contractor.

Annex D :	Format for evidence of access to or availability of credit/facilities

ANNEXURE – A

BID SECURITY (BANK GUARANTEE)

Whereas ___________________________ (name of Bidder) (hereinafter called “the Bidder”) has submitted his biddated _________________________________ (date) for the construction of _________________________________ (name of Contract) hereinafter called “the Bid”).

KNOW ALL PEOPLE by these presents that We _____________________________ (name of Bank) of

___________________ (hereinafter called “the bank”) are bound unto ________________________ for

which payment well and truly to be made to the said Employer the Bank binds itself, his successors and assigns by these presents.

THE CONDITIONS of this obligation are :

- If after Bid opening the Bidder withdraws his bid during the period of Bid validity specified in the Form of Bid.

- If the Bidder having been notified of the acceptance of his bid by the Employer during the period of Bid Validity.

- Fails or refuses to execute the Form of Agreement in accordance with the instructions to Bidders, if required or

- Fails or refuses to furnish the Performance Security, in accordance with the instruction to Bidders ; or

- Does not accept the correction of the Bid Price pursuant Clause 26,

We undertake to pay to the Employer up to the above amount upon receipt of his first written demand, without the Employer having to substantiate his demand, provided that in his demand the Employer will note that the amount claimed by his is due to him owing ;to the occurrence of one or both of the two conditions, specifying the occurred condition or conditions.

This Guarantee will remain in force up to and including the date ______________________ 2 days after the deadline for submission of Bids as such deadline is stated in the Instructions to Bidders or as it may be extended by the Employer, notice of which extensions(s) to the Bank is hereby waived.  Any demand in respect of this guarantee should reach the Bank not later than the above date.

DATE __________________			Signature of the Bank

Witness ________________			Seal ________________________________

___________________________________________________________________________

(signature, name and address)

_________________________________

- The Bidder should insert the amount of the guarantee in words and figures denominated in Indian Rupees.  This figure should be the same as shown in Clause 15.1 of the Instructions to Bidders

- 45 days after the end of the validity period of the Bid.  Date should be inserted by the Employer before the Bidding documents are issued.

ANNEXURE – B

#### PERFORMANCE BANK GUARANTEE

To :	_________________________________________________ [name of Employer)

_________________________________________________ [address of Employer)

Whereas __________________________________________ [name and address of Contractor]

(hereinafter called “the Contractor”) has undertaken, in pursuance of Contract No. _______________dated ________________ to execute _______________ [name of Contract and brief

description of Works] (hereinafter called “the Contract”).

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a Bank Guarantee by a recognized bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract “

AND WHEREAS we have agreed to give the Contractor such a Bank Guarantee :

NOW THEREFORE we hereby affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of ___________________ [amount of guarantee]* ____________________ [in words], such sum being payable in the types and proportions of currencies in which the Contract Price is payable, and we undertake to pay you, upon your first written demand and ;withoutcavel or argument, any sum or sums within the limits of ___________________ [amount of guarantee]* as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed thereunder or of the Contract documents which may be made between you and the Contract hall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee shall be valid until 28 days from the date of expiry of the Defects Liability period

Signature and seal of the Guarantor ______________________

Name of Bank _______________________________________

Address _______________________

Date ____________________________

* An amount shall be inserted by the Guarantor, representing the percentage of the Contract Price specified in the Contract including additional security for unbalanced Bids, if any and denominated in Indian Rupees.

### Annexure – C

SAMPLE PROFORMA OF JOINT UNDERTAKING BY THE SUBCONTRACTOR ALONGWITH THE BIDDER/CONTRACTOR

NON-JUDICAL STAMP PAPER OF APROPRIATE VALUE

THIS DEED OF UNDETAKING executed this………..day of Two Thousand and………..by ………………………….. a Company incorporated under the laws of ……………………………………………and having its Registered Office at …………………………………………….(hereinafter called the assigns), and………………………………………… a Company incorporated under the laws of……………………………………………having its Registered Office at……………………………………………(hereinafter called the “Sub-contractor” which expression shall include its successors, executors and permitted/assigns) in favour of Executive  Engineer/Civil/ Nalgonda&Suryapet (hereinafter called the “Employer” which expression shall include its successors, executors and permitted assigns).

WHEREAS the “Employer” invited Bid as per its Specification No……………………… for the work  ”………………………….”.

AND WHEREAS Clause No……………………………….. Section………………… of …………………………… Vol……………………………… forming part of the Bid Documents inter-alia stipulates that the Bidder/contractor along with Sub-Contractor must fulfill the Qualifying Requirements and be jointly and severally bound and responsible for the quality and timely for the work “………………………………………….”, in the event the Bid submitted by the Bidder is accepted by the Employer resulting in a Contract.

AND WHEREAS the Bidder has submitted its Bid to the Employer vide Proposal No………………………….dated………………………….based on tie up with sub contractor for the work “…………………………………..”.

NOW THEREFORE THIS UNDERTAKING WITNESSTH as under:

In consideration of the award of Contract by the Employer to the Bidder (hereinafter referred to as the “Contract”) we, the Bidder/Contractor and the Sub-Contractor do hereby declare that we shall be jointly and severally bound unto the Southern Power Distribution Company of Telangana Ltd., Hyderabad for thework of “Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”.

- in accordance with the Contract Specifications.

Without in any way affecting the generality and total responsibility in terms of this Deed of Undertaking, the Sub-Contractor hereby agrees to depute their representatives from time to time to the Employer’s Project site as mutually considered necessary by the Employer, Bidder/Contractor and the Sub-Contractor to ensure proper quality and successful performance “Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.”.”In accordance with Contract Specifications.  Further, if the Employer suffers any loss or damage on account of non performance of the material fully meeting the performance guaranteed as per Bid Specification in terms of the contract, we the Bidder/Contractor and Sub-Contractor jointly and severally undertake to pay such loss or damages to the Employer on its demand without any demur.

- This Deed of Undertaking shall be construed and interpreted in accordance with the laws of India and the Courts in Delhi shall have exclusive jurisdiction in all matters arising under the Undertaking.

- As a security, the Sub-Contractor shall apart from the Contractor’s performance guarantee of 5% of the contract price, furnish a Contract Performance Guarantee from its Bank in favour of the Employer in a form acceptable to the Employer.  The value of such guarantee shall be equivalent to 1% of the total awarded cost in the Contract awarded by the Employer to the Bidder/Contractor and it shall be part of guarantee towards the faithful performance/compliance of this Deed of Undertaking in terms of the Contract.  The guarantee shall be unconditional, irrevocable and valid for the entire period of the Contract, namely till the end of the warranty period under the Contract.  The Bank Guarantee amount shall be payable to the Employer on demand without any reservation or demur.

- We, the Bidder/Contractor and Sub-Contractor agree that this Undertaking shall be irrevocable and shall form an integral part of the Contract and further agree that this Undertaking shall continue to be enforceable till the Employer discharges it.  It shall become operative from the effective date of Contract.

IN WITNESS WHEREOF the Bidder/Contractor and the Sub-Contractor have through their Authorised Representatives executed these presents and affixed Common seals of their respective Companies on the day, month and year first above mentioned.

WITNESS

For Bidder

1.	…………………………………..			            Signature Authorised

(Signature)					       Representative.

(Name in Block Letter)				       Name……………….

(Office Address)				       Common Seal of Company

For Sub-Contractor						……………………………

2.	……………………………….			Signature of Authroised

(Signature)					Representative

(Name in Block Letter)				Name……………………

(Office Address)				Common Seal of Company

……………………………

Note.

(i)	The Deed of Joint Undertaking shall be attested by Notary Public of the place(s) of the respective executant(s).

(ii)	The CPG to be furnished by the sub-Contractor shall be in the form and from the Bank, as specified at Clause 41.0, Section-INB, Conditions of Contract, Vol.-I

ANNEXURE-D

FORMAT FOR EVIDENCE OF ACCESS TO OR AVAILABILITY OF CREDIT/FACILITIES

BANK CERTIFICATE

This is to certify that M/s. ………………………………………………… (Full Name & Address) ………………………………………….. who are submitting their bid --------- against their tender specification vide ref. No. …………………………….. & date ………………………. Is our Customer for the past ………………………. Years.

Their financial transactions with our Bank have been satisfactory.  They enjoy the following fund based and non fund based limits including for guarantees, L/C and other credit facilities with us against which the extent of utilization as on date is also indicated below:

| SL. NO. | TYPE OF FACILITY | SANCTIONED LIMIT AS ON DATE | UTILISATION AS ON DATE………. |
| --- | --- | --- | --- |

This letter is issued at the request of M/s. ……………………………………………….

Sd/-

Name of Bank…………………………….

Name of Authorised Signatory……………..

Designation…………………………………

Phone No………………………………….

Address……………………………………

SEAL OF THE BANK

SCHEDULE

Name of the work : Consultancy charges for preparation of Layout drawing, Floor plans, internal partitions for Offices, elevation, structural drawings along with Electrical, Sanitary drawings, detailed estimate with quantities for execution of work, landscaping drawings for getting municipal approval etc. and other relevant and required drawings for execution of work for the newly proposed Integrated Building in the premises of 33/11 kv substation, Jammigadda in Suryapet in Suryapet Circle.

| Sl.No. | Description of Work | Qty |  | Rate | Per | Amount |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Consultancy charges for Architect for preparation of Layout drawings, elevation, Floor plans, internal partitions for Offices including Electrification, sanitary, landscaping working drawings for execution of work and also required drawings for getting municipal approval...etc as required by the Engineer-in-charge complete for finished item of work. | 29808.00 | sft | 2.00 | sft | 59616.00 |
| 2 | Architectural service charges for preparation of conceptual 3D rendering Elevation drawings complete...etc.complete for finished item of work and as directed by the Engineer-in-charge. | 8595.00 | sft | 4.00 | sft | 34380.00 |
| 3 | Consultancy charges for structural Engineer for preparation of structural design and drawings along with detailed estimate quantities for execution of work as per the Architect drawings, including required soil testing& Reports complete for finished item of work and as per the approved drawings by the department authorities. | 31193.00 | sft | 5.00 | sft | 155965.00 |
|  | Total Amount |  |  |  | Rs. | 2,49,961.00 |
|  | 18% GST |  |  |  | Rs. | 44,992.98 |
|  | Estimate Cost |  |  |  | Rs. | 2,94,953.98 |
|  |  |  |  | Say | Rs. | 2,94,954.00 |

SD/-

Superintending Engineer,

Operation, TSSPDCL,

Suryapet.